IMTITHAL PROJECT MANAGEMENT SYSTEM PMBOK® Guide – Eighth Edition Aligned

TOOLKIT 01  |  PROJECT INITIATION & GOVERNANCE

PROJECT CHARTER

Formal authorisation of the project and of the project manager

Document Reference:  IMT-PIG-001

| DOCUMENT CONTROL |  |  |  |
| --- | --- | --- | --- |
| File Name | IMT-PIG-001_Project_Charter_v1.0.docx | Version | 1.0 |
| Document Owner | Project Management Office (PMO) | Document Status | Approved – Issued for Use |
| Approval Authority | Project Sponsor (and Project Steering Committee where the project exceeds the delegated approval threshold) | Classification | Internal – Controlled Document |
| Effective Date | 01-Sep-2026 | Revision Date | 01-Sep-2026 |
| Next Review Date | 01-Sep-2027 | Review Frequency | Annually, or upon a material change to the organisational project management methodology |

IMTITHAL Project Management System · Toolkit 01: Project Initiation & Governance This document is an original IMTITHAL work product developed in alignment with the concepts and practices of the PMBOK® Guide – Eighth Edition. PMI, PMBOK, PMP and PMI-ACP are marks of the Project Management Institute, Inc. IMTITHAL is not affiliated with, endorsed by, certified by, or approved by PMI. No PMI copyrighted text or proprietary PMI template is reproduced herein.

# 1.  Purpose

The Project Charter formally authorises the existence of the project, appoints the project manager, and defines the level of authority delegated to that role. It converts an approved business case into an authorised endeavour by recording — at a high level — the business need, the objectives and success criteria, the boundaries of scope, the funding envelope, the governance structure and the initial risk exposure. Once approved it becomes the reference point against which subsequent planning, tailoring and stage-gate decisions are validated.

- Establishes a single, sponsor-approved statement of why the project exists and what constitutes success.

- Grants the project manager defined authority over resources, expenditure and decision-making.

- Creates the authorised baseline from which the Project Management Plan is developed.

- Provides the governance anchor for stage-gate reviews, escalation and benefits accountability.

# 2.  When to Use

- At the start of a new project, immediately after the Business Case has been approved and funding has been committed.

- At the start of a discrete new phase of a multi-phase project where re-authorisation is required by the governance framework.

- When an existing initiative is formally converted from an operational activity or study into a governed project.

- When a material change (sponsor change, significant scope re-baseline, funding change beyond tolerance) requires the authorisation to be re-issued.

# 3.  Responsibility and Approval

| Governance Role | Assignment | Description of Involvement |
| --- | --- | --- |
| Responsible (prepares) | Project Manager (drafts, in consultation with the Project Sponsor) | Prepares, populates and maintains the document; ensures accuracy and completeness of all fields. |
| Accountable (owns) | Project Sponsor | Single point of accountability for the quality, currency and control of the document. |
| Consulted | PMO, Finance, Risk, Quality, Legal/Contracts, business owners and technical disciplines as applicable | Provides subject-matter input before submission for approval. |
| Informed | Project team, affected business units, supporting functions, key external stakeholders | Receives the approved document through the controlled distribution list. |
| Approves | Project Sponsor (and Project Steering Committee where the project exceeds the delegated approval threshold) | Formally authorises the document; approval is recorded in the Project Approval Register. |

# 4.  Required Inputs

- Approved Project Business Case (IMT-PIG-002) and Project Proposal (IMT-PIG-003).

- Organisational strategy, portfolio priorities and the approved investment plan.

- Project Objectives and Success Criteria Form (IMT-PIG-005) and Benefits Identification Register (IMT-PIG-006).

- Preliminary funding approval, budget envelope and funding source confirmation.

- Enterprise environmental factors: policies, regulatory obligations, market conditions, organisational capability.

- Organisational process assets: methodology, lessons learned, historical estimating data, governance framework.

- Initial stakeholder identification and any preliminary risk or feasibility assessment.

# 5.  Required Outputs

- An approved and signed Project Charter authorising the project.

- A formally appointed project manager with a documented authority level.

- Approved high-level scope boundaries, milestones, funding envelope and success criteria.

- Seed entries for the Assumptions Log, Constraints Log, Dependencies Register and Risk Register.

- An entry in the Project Approval Register (IMT-PIG-021) and the Master Index.

# 6.  PMBOK® Guide – Eighth Edition Alignment

This document has been designed in alignment with the following elements of the PMBOK® Guide – Eighth Edition. The alignment statement is provided for conceptual traceability only.

| Focus Area | Initiating |
| --- | --- |
| Performance Domains | Governance (primary); Stakeholders, Scope, Finance, Risk (supporting) |
| Guiding Principles | Adopt a holistic view · Focus on value · Be an accountable leader · Integrate sustainability · Build an empowered culture |
| Tailoring Consideration | Predictive projects complete all sections at full detail before execution. Agile projects complete Sections A, B, C, F, G, J and K in full and express scope in Section D as capability themes and a product vision rather than fixed deliverables. Hybrid projects state clearly which components are governed predictively and which are governed adaptively. |

# 7.  Review Frequency and Approval Requirements

| Review Frequency | Annually, or upon a material change to the organisational project management methodology |
| --- | --- |
| Review Triggers | Change of sponsor or governance structure; change of delivery approach; stage-gate decision; material change to scope, cost, schedule, benefits or risk exposure; audit or assurance finding; organisational restructuring. |
| Approval Requirements | Formal written approval by the stated Approval Authority before the document is baselined and distributed. Approval is logged in the Project Approval Register (IMT-PIG-021). |
| Change Control | Any change to an approved version requires a change request assessed through the project change control process. Minor editorial changes increment the minor version; changes affecting scope, cost, schedule, benefits or governance increment the major version and require re-approval. |
| Retention | Retained for the life of the project plus the organisational records-retention period, in the Project Information and Document Register. |

# 8.  Instructions for Completion

Complete every field. Where a field is not applicable, enter "N/A" and state the reason — never leave a field blank.

- Confirm that the Business Case is approved and that funding is committed before drafting. A charter must never precede a funding decision.

- Complete Section A (Project Identification) using the official project reference issued by the PMO — this reference is used across every register in the toolkit.

- Write Section B (Business Need) in outcome language. State the problem or opportunity, the consequence of inaction, and the strategic objective the project serves. Do not describe the solution here.

- In Section C, record objectives that are specific, measurable, achievable, relevant and time-bound. Every objective must carry at least one measurable success criterion with a target value and a measurement method.

- In Section D, define both what is in scope and — with equal rigour — what is explicitly out of scope. Out-of-scope statements prevent the most common source of stakeholder disputes.

- In Section E, list only major milestones and the deliverables that evidence them. Detailed activity planning belongs in the schedule, not the charter.

- In Section F, state the selected delivery approach and cross-reference the completed Predictive / Agile / Hybrid Assessment (IMT-PIG-016) and Tailoring Assessment (IMT-PIG-017).

- In Section G, record the funding envelope, funding source, estimate class and the accuracy range of the estimate. Never present a Class 5 order-of-magnitude estimate as a budget.

- In Section H, identify stakeholders whose authority, influence or interest could materially affect the outcome, and record the required engagement posture for each.

- In Section I, transfer every high-level risk, assumption, constraint and dependency into the corresponding register (IMT-PIG-018, 019, 020) and the Risk Register, retaining the same identifier.

- In Section J and K, agree the project manager authority thresholds with the sponsor before signature. Ambiguous authority is the single most common cause of governance failure.

- Circulate the draft for review, incorporate comments, and obtain signatures in Section 9. Record the approval in the Project Approval Register and file the signed original in the Project Information and Document Register (IMT-PIG-026).

NOTE The Project Charter is a governance instrument, not a plan. Keep it concise — typically four to eight pages of completed content. Detail belongs in the Project Management Plan and its subsidiary plans.

# 9.  Template — Project Charter

Complete every section below. Retain the section numbering — it is referenced by the Project Initiation Checklist (IMT-PIG-004) and by stage-gate assurance reviews.

## Section A — Project Identification

| Project Name | ⟨ full project title ⟩ |
| --- | --- |
| Project Reference / ID | ⟨ e.g. PRJ-2026-014 ⟩ |
| Programme / Portfolio | ⟨ parent programme or portfolio, or N/A ⟩ |
| Business Unit / Department | ⟨ owning business unit ⟩ |
| Project Sponsor | ⟨ name and position ⟩ |
| Project Manager | ⟨ name and position ⟩ |
| Delivery Approach | ⟨ Predictive ¦ Agile ¦ Hybrid ⟩ |
| Project Classification | ⟨ Strategic ¦ Compliance ¦ Operational ¦ Improvement ¦ Innovation ⟩ |
| Project Tier / Complexity | ⟨ Tier 1 (high) ¦ Tier 2 (medium) ¦ Tier 3 (low) ⟩ |
| Document Status | ⟨ Not Started ¦ In Progress ¦ Under Review ¦ Approved ¦ Rejected ¦ On Hold ¦ Completed ¦ Cancelled ⟩ |
| Date Prepared | ⟨ DD-MMM-YYYY ⟩ |

## Section B — Business Need, Problem Statement and Strategic Alignment

| B1. Problem or Opportunity Statement | ⟨ what is wrong, or what opportunity exists, expressed without reference to a solution ⟩ |
| --- | --- |
| B2. Consequence of No Action | ⟨ quantified impact if the organisation does nothing ⟩ |
| B3. Strategic Objective Supported | ⟨ named corporate/strategic objective or KPI ⟩ |
| B4. Business Case Reference | ⟨ IMT-PIG-002 reference and approval date ⟩ |
| B5. Alternatives Considered | ⟨ options assessed and reason the recommended option was selected ⟩ |
| B6. Regulatory / Compliance Driver | ⟨ obligation, standard or regulation, or N/A ⟩ |
| B7. Sustainability Considerations | ⟨ environmental, social and governance impacts to be managed ⟩ |

## Section C — Project Objectives and Success Criteria

Each objective must be measurable and must be traceable to a benefit in the Benefits Identification Register (IMT-PIG-006).

| Ref | Project Objective | Success Criterion / KPI | Target Value | Measurement Method | Measured By | Measured When |
| --- | --- | --- | --- | --- | --- | --- |
| OBJ-01 | Reduce customer onboarding cycle time | Average end-to-end onboarding duration | ≤ 3 working days | System report, monthly average | Operations Manager | 3 months post-handover |

## Section D — High-Level Scope

### D1. In Scope

| Ref | Scope Item / Capability | Description | Primary Beneficiary |
| --- | --- | --- | --- |
| SC-01 | Onboarding workflow automation | Digitised end-to-end customer onboarding workflow across three business lines | Retail Operations |

### D2. Explicitly Out of Scope

| Ref | Excluded Item | Reason for Exclusion | Where It Will Be Addressed |
| --- | --- | --- | --- |
| EX-01 | Legacy data archive migration | Not required to realise the target benefit; separate funding | Data Platform Programme, FY27 |

## Section E — Key Deliverables and High-Level Milestones

| Ref | Milestone / Key Deliverable | Description of Evidence of Completion | Target Date | Accountable Role | Gate |
| --- | --- | --- | --- | --- | --- |
| MS-01 | Solution design baselined | Design authority sign-off recorded | DD-MMM-YYYY | Solution Architect | G2 |

## Section F — Delivery Approach and Life Cycle

| F1. Selected Delivery Approach | ⟨ Predictive ¦ Agile ¦ Hybrid ⟩ |
| --- | --- |
| F2. Basis of Selection | ⟨ reference to IMT-PIG-016 assessment score and rationale ⟩ |
| F3. Life Cycle / Phase Structure | ⟨ named phases or iterations and their gates ⟩ |
| F4. Cadence | ⟨ iteration length, review cadence, release cadence, or phase durations ⟩ |
| F5. Tailoring Applied | ⟨ reference to IMT-PIG-017 and summary of processes tailored in or out ⟩ |
| F6. Definition of Done / Acceptance Basis | ⟨ how completion of work is judged ⟩ |

## Section G — Funding, Budget and Financial Authority

| G1. Approved Funding Envelope | ⟨ currency and amount ⟩ |
| --- | --- |
| G2. Capital / Operating Split | ⟨ CAPEX and OPEX amounts ⟩ |
| G3. Funding Source | ⟨ cost centre, budget line, grant, external funding ⟩ |
| G4. Estimate Class and Accuracy Range | ⟨ e.g. Class 3, −15% / +25% ⟩ |
| G5. Management Reserve | ⟨ amount and the authority that controls its release ⟩ |
| G6. Contingency Reserve | ⟨ amount, basis of calculation and control authority ⟩ |
| G7. Financial Reporting Cycle | ⟨ frequency and recipients ⟩ |
| G8. Expected Benefit Value | ⟨ quantified annual and lifetime benefit, cross-referenced to IMT-PIG-006 ⟩ |

## Section H — Key Stakeholders

| Ref | Stakeholder / Group | Role in the Project | Influence | Interest | Required Engagement Posture |
| --- | --- | --- | --- | --- | --- |
| STK-01 | Head of Retail Operations | Business owner and benefit owner | High | High | Manage closely — weekly working session |

## Section I — High-Level Risks, Assumptions, Constraints and Dependencies

| Ref | Type | Description | Potential Impact | Initial Response / Owner | Register Ref |
| --- | --- | --- | --- | --- | --- |
| ID-01 | Risk | Vendor resource availability is not confirmed for Q4 | Schedule slip of up to six weeks | Escalate to Procurement — PM | RSK-004 |

NOTE Every entry in Section I must be transferred to the Assumptions Log (IMT-PIG-018), Constraints Log (IMT-PIG-019), Dependencies Register (IMT-PIG-020) or the Project Risk Register, keeping the same identifier so traceability is preserved.

## Section J — Project Governance

| J1. Governance Tier Applied | ⟨ Tier 1 ¦ Tier 2 ¦ Tier 3 per IMT-PIG-008 ⟩ |
| --- | --- |
| J2. Steering Committee / Project Board | ⟨ named body and chair ⟩ |
| J3. Meeting Cadence | ⟨ frequency of the governance body ⟩ |
| J4. Stage Gates Applicable | ⟨ G0 … G5 as applicable ⟩ |
| J5. Escalation Path | ⟨ PM → Sponsor → Steering Committee → Portfolio Board ⟩ |
| J6. Assurance and Audit Arrangements | ⟨ internal assurance, gate reviews, external audit ⟩ |
| J7. Reporting Obligations | ⟨ reports produced, frequency and recipients ⟩ |

## Section K — Project Manager Authority

The project manager is authorised to act within the thresholds below without further approval. Any matter exceeding a threshold must be escalated in accordance with Section J5.

| Authority Area | Delegated Authority / Threshold | Escalation Point Above Threshold |
| --- | --- | --- |
| Expenditure commitment | Up to 5% of approved budget per transaction | Project Sponsor |

| Authority Area | Delegated Authority / Threshold | Escalation Point Above Threshold |
| --- | --- | --- |
| Expenditure commitment |  |  |
| Schedule variance acceptance |  |  |
| Cost variance acceptance |  |  |
| Scope change approval |  |  |
| Resource assignment and release |  |  |
| Risk response approval / reserve draw-down |  |  |
| Supplier / contract instruction |  |  |
| Acceptance of deliverables |  |  |
| Communication with external parties and regulators |  |  |

## Section L — Project Success, Closure and Termination Criteria

| L1. Definition of Project Success | ⟨ the conditions under which the project is judged successful ⟩ |
| --- | --- |
| L2. Conditions for Formal Closure | ⟨ deliverable acceptance, handover, documentation and financial closure conditions ⟩ |
| L3. Early Termination Triggers | ⟨ conditions under which the project would be stopped ⟩ |
| L4. Benefit Ownership After Closure | ⟨ named role accountable for realising benefits post-handover ⟩ |
| L5. Transition and Operational Readiness | ⟨ receiving function and readiness criteria ⟩ |

# 10.  Approval and Authorisation

By signing below, each approver confirms that the content of this document has been reviewed, is accurate to the best of their knowledge, and is authorised for use within the project.

| Approval Role | Name | Position / Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Prepared by (Project Manager) |  |  |  |  |
| Reviewed by (PMO Manager) |  |  |  |  |
| Endorsed by (Business Owner) |  |  |  |  |
| Approved by (Project Sponsor) |  |  |  |  |
| Noted by (Steering Committee Chair) |  |  |  |  |

# 11.  Revision History

| Version | Date | Description of Change | Prepared / Revised By | Approved By |
| --- | --- | --- | --- | --- |
| 0.1 | DD-MMM-YYYY | Initial draft prepared for review | Project Manager | — |
| 0.9 | DD-MMM-YYYY | Reviewed by PMO; comments incorporated | PMO Analyst | — |
| 1.0 | 01-Sep-2026 | First approved and issued baseline | Project Manager | Project Sponsor (and Project Steering Committee where the project exceeds the delegated approval threshold) |

NOTE Rows shown in shaded italics are illustrative examples of how the revision history is completed. Replace them with the actual revision record.

# 12.  Notice and Disclaimer

PMI®, PMBOK®, PMP®, PMI-ACP® and PfMP® are registered marks of the Project Management Institute, Inc. This document is an original work product of IMTITHAL, developed in alignment with the principles, performance domains and focus areas described in the PMBOK® Guide – Eighth Edition. It is not issued, certified, endorsed or approved by PMI, and it does not reproduce PMI copyrighted text or proprietary PMI templates. Organisations remain responsible for tailoring this document to their own governance, contractual and regulatory obligations.