IMTITHAL PROJECT MANAGEMENT SYSTEM PMBOK® Guide – Eighth Edition Aligned

TOOLKIT 01  |  PROJECT INITIATION & GOVERNANCE

PROJECT INITIATION CHECKLIST

Assurance checklist confirming initiation completeness before Gate 1

Document Reference:  IMT-PIG-004

| DOCUMENT CONTROL |  |  |  |
| --- | --- | --- | --- |
| File Name | IMT-PIG-004_Project_Initiation_Checklist_v1.0.docx | Version | 1.0 |
| Document Owner | Project Management Office (PMO) | Document Status | Approved – Issued for Use |
| Approval Authority | PMO Manager (verification) and Project Sponsor (gate decision) | Classification | Internal – Controlled Document |
| Effective Date | 01-Sep-2026 | Revision Date | 01-Sep-2026 |
| Next Review Date | 01-Sep-2027 | Review Frequency | Completed once per project at initiation; the checklist template is reviewed annually |

IMTITHAL Project Management System · Toolkit 01: Project Initiation & Governance This document is an original IMTITHAL work product developed in alignment with the concepts and practices of the PMBOK® Guide – Eighth Edition. PMI, PMBOK, PMP and PMI-ACP are marks of the Project Management Institute, Inc. IMTITHAL is not affiliated with, endorsed by, certified by, or approved by PMI. No PMI copyrighted text or proprietary PMI template is reproduced herein.

# 1.  Purpose

The Project Initiation Checklist provides a structured, auditable confirmation that every mandatory initiation activity, artefact and approval has been completed to the required standard before the project is permitted to pass its initiation gate and commence detailed planning. It converts the initiation process from an informal sequence of tasks into a verifiable control, and it gives the sponsor and governance body objective evidence on which to base the gate decision.

- Prevents projects from entering delivery with unresolved authorisation, funding or governance gaps.

- Provides consistent, comparable assurance evidence across the portfolio.

- Identifies gaps early, while remediation is still inexpensive.

- Supplies the evidence pack for the Gate 1 decision and for subsequent audit.

# 2.  When to Use

- Throughout the initiation phase, as a working control to track completion of initiation activities.

- At the point of submission for the initiation stage gate (Gate 1), as the assurance evidence pack.

- When a project is transferred to a new project manager during initiation, to confirm the status of handover.

- During PMO health checks, assurance reviews and internal audit of project governance.

# 3.  Responsibility and Approval

| Governance Role | Assignment | Description of Involvement |
| --- | --- | --- |
| Responsible (prepares) | Project Manager (completes); PMO (independently verifies) | Prepares, populates and maintains the document; ensures accuracy and completeness of all fields. |
| Accountable (owns) | Project Manager | Single point of accountability for the quality, currency and control of the document. |
| Consulted | PMO, Finance, Risk, Quality, Legal/Contracts, business owners and technical disciplines as applicable | Provides subject-matter input before submission for approval. |
| Informed | Project team, affected business units, supporting functions, key external stakeholders | Receives the approved document through the controlled distribution list. |
| Approves | PMO Manager (verification) and Project Sponsor (gate decision) | Formally authorises the document; approval is recorded in the Project Approval Register. |

# 4.  Required Inputs

- All initiation artefacts produced to date, including the Charter, Business Case and initiation registers.

- The organisational governance framework and applicable stage-gate criteria.

- Evidence of approvals, funding release and resource commitment.

- Records of the kick-off meeting and initial stakeholder engagement.

# 5.  Required Outputs

- A completed and verified checklist with a documented status for every control item.

- A gap and remediation action list with owners and due dates.

- An initiation readiness statement supporting the Gate 1 decision.

- Assurance evidence retained in the Project Information and Document Register.

# 6.  PMBOK® Guide – Eighth Edition Alignment

This document has been designed in alignment with the following elements of the PMBOK® Guide – Eighth Edition. The alignment statement is provided for conceptual traceability only.

| Focus Area | Initiating |
| --- | --- |
| Performance Domains | Governance (primary); all other performance domains verified for readiness |
| Guiding Principles | Embed quality into processes and deliverables · Be an accountable leader · Adopt a holistic view |
| Tailoring Consideration | Tier 3 (low complexity) projects may mark scaled-out items as "Tailored out" with the tailoring reference recorded — items must never simply be left blank. Agile projects verify the presence of a product vision, prioritised backlog, definition of done and team charter in place of detailed predictive planning artefacts. |

# 7.  Review Frequency and Approval Requirements

| Review Frequency | Completed once per project at initiation; the checklist template is reviewed annually |
| --- | --- |
| Review Triggers | Change of sponsor or governance structure; change of delivery approach; stage-gate decision; material change to scope, cost, schedule, benefits or risk exposure; audit or assurance finding; organisational restructuring. |
| Approval Requirements | PMO verification signature confirming independent check of evidence, followed by Project Sponsor approval as part of the Gate 1 decision. Any item marked "No" requires either a remediation action with a due date or a formally accepted waiver. |
| Change Control | Any change to an approved version requires a change request assessed through the project change control process. Minor editorial changes increment the minor version; changes affecting scope, cost, schedule, benefits or governance increment the major version and require re-approval. |
| Retention | Retained for the life of the project plus the organisational records-retention period, in the Project Information and Document Register. |

# 8.  Instructions for Completion

Complete every field. Where a field is not applicable, enter "N/A" and state the reason — never leave a field blank.

- Begin using the checklist at the start of initiation rather than at the end. Used retrospectively it becomes a documentation exercise instead of a control.

- For each item, record a status of Completed, In Progress, Not Started, Not Applicable or Tailored Out. Every status other than Completed requires a comment.

- For every item, record the specific evidence reference — the document code, version and location. A tick without an evidence reference is not assurance.

- Where an item is marked Not Applicable or Tailored Out, record the tailoring justification and the reference to the approved Tailoring Assessment (IMT-PIG-017).

- Transfer every incomplete item into the gap and remediation table in Section G with a named owner and a due date.

- Submit to the PMO for independent verification. The PMO samples the evidence rather than relying on the self-assessment.

- Calculate the initiation readiness score in Section H. Projects scoring below the organisational threshold must not be presented for gate approval without an accepted waiver.

- Present the verified checklist with the Stage Gate Approval Form (IMT-PIG-022) at the Gate 1 review.

- File the completed checklist and retain it as audit evidence for the life of the project.

NOTE A waiver is a governance decision, not an administrative convenience. Every waiver must be approved by the Project Sponsor, must state the residual risk accepted, and must be recorded in the Project Approval Register.

# 9.  Template — Project Initiation Checklist

Status values: Completed · In Progress · Not Started · Not Applicable · Tailored Out. Every item requires an evidence reference.

## Section A — Project Identification

| Project Name |  |
| --- | --- |
| Project Reference / ID |  |
| Project Manager |  |
| Project Sponsor |  |
| Delivery Approach | ⟨ Predictive ¦ Agile ¦ Hybrid ⟩ |
| Project Tier | ⟨ Tier 1 ¦ Tier 2 ¦ Tier 3 ⟩ |
| Checklist Completion Date | ⟨ DD-MMM-YYYY ⟩ |
| Target Gate 1 Date | ⟨ DD-MMM-YYYY ⟩ |

## Section B — Authorisation and Funding

| # | Control Item | Status | Evidence Reference | Comment |
| --- | --- | --- | --- | --- |
| B1 | Project Proposal submitted, screened and a decision recorded |  |  |  |
| B2 | Business Case completed, financially validated and approved |  |  |  |
| B3 | Funding formally released and cost centre / budget line confirmed |  |  |  |
| B4 | Project Charter drafted, reviewed and signed by the Sponsor |  |  |  |
| B5 | Project Manager formally appointed with a documented authority level |  |  |  |
| B6 | Project reference issued and recorded in the portfolio register |  |  |  |
| B7 | Investment tolerances (cost, schedule, benefit) defined and agreed |  |  |  |

## Section C — Objectives, Scope and Benefits

| # | Control Item | Status | Evidence Reference | Comment |
| --- | --- | --- | --- | --- |
| C1 | Objectives and Success Criteria Form completed and approved |  |  |  |
| C2 | Every objective carries a measurable success criterion and target |  |  |  |
| C3 | High-level scope inclusions and exclusions documented and agreed |  |  |  |
| C4 | Benefits Identification Register populated with named benefit owners |  |  |  |
| C5 | Benefits Realisation Plan drafted with baseline measures established |  |  |  |
| C6 | Benefit measurement method and data source confirmed as available |  |  |  |
| C7 | Success criteria confirmed as acceptable by the receiving business function |  |  |  |

## Section D — Governance, Roles and Authority

| # | Control Item | Status | Evidence Reference | Comment |
| --- | --- | --- | --- | --- |
| D1 | Governance tier determined and the Governance Framework applied |  |  |  |
| D2 | Governance Structure defined; Steering Committee membership confirmed |  |  |  |
| D3 | Decision-Making Matrix completed and agreed with the Sponsor |  |  |  |
| D4 | Authority Matrix completed with financial thresholds defined |  |  |  |
| D5 | Roles and Responsibilities Matrix completed for all key roles |  |  |  |
| D6 | RACI Matrix completed with a single accountable role per activity |  |  |  |
| D7 | Project Organisation Chart produced and communicated |  |  |  |
| D8 | Escalation path defined and communicated to the project team |  |  |  |
| D9 | Stage gates identified and gate dates provisionally scheduled |  |  |  |
| D10 | Reporting obligations, cadence and recipients agreed |  |  |  |

## Section E — Approach, Tailoring and Planning Readiness

| # | Control Item | Status | Evidence Reference | Comment |
| --- | --- | --- | --- | --- |
| E1 | Management Approach Selection Form completed |  |  |  |
| E2 | Predictive / Agile / Hybrid Assessment completed and scored |  |  |  |
| E3 | Tailoring Assessment completed and approved by the PMO |  |  |  |
| E4 | Life cycle, phases and cadence defined |  |  |  |
| E5 | Project Management Plan Index prepared with subsidiary plan owners |  |  |  |
| E6 | Assumptions Log established and initial assumptions recorded |  |  |  |
| E7 | Constraints Log established and initial constraints recorded |  |  |  |
| E8 | Dependencies Register established with internal and external dependencies |  |  |  |
| E9 | Initial Risk Register established with risks assessed and owned |  |  |  |
| E10 | Information and Document Register established with the filing structure in place |  |  |  |

## Section F — Stakeholders, Resources and Mobilisation

| # | Control Item | Status | Evidence Reference | Comment |
| --- | --- | --- | --- | --- |
| F1 | Stakeholders identified, analysed and engagement posture agreed |  |  |  |
| F2 | Core team members identified and their release formally confirmed |  |  |  |
| F3 | Key skills gaps identified and a sourcing route agreed |  |  |  |
| F4 | Procurement and contracting needs identified with lead times understood |  |  |  |
| F5 | Project workspace, tools and system access provisioned |  |  |  |
| F6 | Kick-off meeting scheduled with the agenda circulated in advance |  |  |  |
| F7 | Kick-off meeting held and minutes issued with actions assigned |  |  |  |
| F8 | Communication channels, cadence and protocols agreed |  |  |  |
| F9 | Health, safety, security, privacy and regulatory obligations identified |  |  |  |
| F10 | Lessons learned from comparable projects reviewed and applied |  |  |  |

## Section G — Gaps and Remediation Actions

| Ref | Checklist Item | Gap Description | Remediation Action | Owner | Due Date | Status |
| --- | --- | --- | --- | --- | --- | --- |
| GAP-01 | D4 | Financial thresholds not yet agreed with Finance | Confirm thresholds at the finance review | Project Manager | DD-MMM-YYYY | In Progress |

## Section H — Initiation Readiness Assessment

| Assessment Area | Items Applicable | Items Completed | Completion % | Assessment (R / A / G) |
| --- | --- | --- | --- | --- |
| B. Authorisation and Funding |  |  |  |  |
| C. Objectives, Scope and Benefits |  |  |  |  |
| D. Governance, Roles and Authority |  |  |  |  |
| E. Approach, Tailoring and Planning |  |  |  |  |
| F. Stakeholders and Mobilisation |  |  |  |  |
| OVERALL INITIATION READINESS |  |  |  |  |

NOTE Recommended thresholds — Green: ≥ 95% of applicable items completed, proceed to gate. Amber: 85–94%, proceed with an approved remediation plan. Red: < 85%, do not present for gate approval.

## Section I — Waivers Accepted

| Ref | Item Waived | Reason for Waiver | Residual Risk Accepted | Approved By | Date |
| --- | --- | --- | --- | --- | --- |

# 10.  Approval and Authorisation

By signing below, each approver confirms that the content of this document has been reviewed, is accurate to the best of their knowledge, and is authorised for use within the project.

| Approval Role | Name | Position / Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Completed by (Project Manager) |  |  |  |  |
| Verified by (PMO Manager) |  |  |  |  |
| Approved by (Project Sponsor) |  |  |  |  |

# 11.  Revision History

| Version | Date | Description of Change | Prepared / Revised By | Approved By |
| --- | --- | --- | --- | --- |
| 0.1 | DD-MMM-YYYY | Initial draft prepared for review | Project Manager | — |
| 0.9 | DD-MMM-YYYY | Reviewed by PMO; comments incorporated | PMO Analyst | — |
| 1.0 | 01-Sep-2026 | First approved and issued baseline | Project Manager | PMO Manager (verification) and Project Sponsor (gate decision) |

NOTE Rows shown in shaded italics are illustrative examples of how the revision history is completed. Replace them with the actual revision record.

# 12.  Notice and Disclaimer

PMI®, PMBOK®, PMP®, PMI-ACP® and PfMP® are registered marks of the Project Management Institute, Inc. This document is an original work product of IMTITHAL, developed in alignment with the principles, performance domains and focus areas described in the PMBOK® Guide – Eighth Edition. It is not issued, certified, endorsed or approved by PMI, and it does not reproduce PMI copyrighted text or proprietary PMI templates. Organisations remain responsible for tailoring this document to their own governance, contractual and regulatory obligations.