IMTITHAL PROJECT MANAGEMENT SYSTEM PMBOK® Guide – Eighth Edition Aligned

TOOLKIT 01  |  PROJECT INITIATION & GOVERNANCE

PROJECT OBJECTIVES AND SUCCESS CRITERIA FORM

Definition of measurable objectives, acceptance criteria and success measures

Document Reference:  IMT-PIG-005

| DOCUMENT CONTROL |  |  |  |
| --- | --- | --- | --- |
| File Name | IMT-PIG-005_Project_Objectives_and_Success_Criteria_Form_v1.0.docx | Version | 1.0 |
| Document Owner | Project Management Office (PMO) | Document Status | Approved – Issued for Use |
| Approval Authority | Project Sponsor, with endorsement from the Business Owner and the Benefit Owner | Classification | Internal – Controlled Document |
| Effective Date | 01-Sep-2026 | Revision Date | 01-Sep-2026 |
| Next Review Date | 01-Sep-2027 | Review Frequency | At every stage gate, and whenever an approved change affects scope, benefit or constraint |

IMTITHAL Project Management System · Toolkit 01: Project Initiation & Governance This document is an original IMTITHAL work product developed in alignment with the concepts and practices of the PMBOK® Guide – Eighth Edition. PMI, PMBOK, PMP and PMI-ACP are marks of the Project Management Institute, Inc. IMTITHAL is not affiliated with, endorsed by, certified by, or approved by PMI. No PMI copyrighted text or proprietary PMI template is reproduced herein.

# 1.  Purpose

This form translates the intent expressed in the Business Case and Charter into precise, measurable and testable objectives, and defines the criteria by which the achievement of each objective will be judged. It distinguishes between project success (delivery of outputs within agreed constraints), product success (the deliverable performing as required) and business success (the realisation of benefit), and it establishes the baseline, target, measurement method and measurement owner for each criterion so that success can be evidenced objectively rather than asserted.

- Removes ambiguity about what the project is required to achieve.

- Establishes measurable acceptance criteria before design and delivery commence.

- Provides the traceability chain from strategic objective through project objective to benefit.

- Enables objective evaluation at stage gates, at handover and at post-implementation review.

# 2.  When to Use

- During initiation, immediately after the Business Case is approved and in parallel with drafting the Charter.

- Before scope definition, so that scope decisions can be tested against the objectives they serve.

- When objectives change as a result of an approved change request or a re-baseline.

- At each stage gate, to confirm that the objectives remain valid and achievable.

- At project closure and post-implementation review, as the basis for evaluating success.

# 3.  Responsibility and Approval

| Governance Role | Assignment | Description of Involvement |
| --- | --- | --- |
| Responsible (prepares) | Project Manager, in workshop with the Business Owner and key stakeholders | Prepares, populates and maintains the document; ensures accuracy and completeness of all fields. |
| Accountable (owns) | Project Sponsor | Single point of accountability for the quality, currency and control of the document. |
| Consulted | PMO, Finance, Risk, Quality, Legal/Contracts, business owners and technical disciplines as applicable | Provides subject-matter input before submission for approval. |
| Informed | Project team, affected business units, supporting functions, key external stakeholders | Receives the approved document through the controlled distribution list. |
| Approves | Project Sponsor, with endorsement from the Business Owner and the Benefit Owner | Formally authorises the document; approval is recorded in the Project Approval Register. |

# 4.  Required Inputs

- Approved Business Case, including the benefits profile and the strategic objectives supported.

- Draft Project Charter, in particular the business need and high-level scope.

- Organisational strategy, corporate KPIs and balanced-scorecard measures.

- Stakeholder requirements, expectations and acceptance expectations.

- Current-state performance data providing the baseline for each measure.

- Regulatory, contractual, quality and sustainability obligations.

# 5.  Required Outputs

- An approved set of measurable project, product and business objectives.

- Defined success criteria with baseline, target, tolerance, measurement method and owner.

- Acceptance criteria for key deliverables, feeding the quality and scope management plans.

- Traceability from strategic objective to project objective to benefit.

- The evaluation basis for stage gates, handover acceptance and post-implementation review.

# 6.  PMBOK® Guide – Eighth Edition Alignment

This document has been designed in alignment with the following elements of the PMBOK® Guide – Eighth Edition. The alignment statement is provided for conceptual traceability only.

| Focus Area | Initiating and Planning |
| --- | --- |
| Performance Domains | Scope (primary); Governance, Finance, Stakeholders, Risk (supporting) |
| Guiding Principles | Focus on value · Embed quality into processes and deliverables · Adopt a holistic view · Integrate sustainability |
| Tailoring Consideration | Agile projects express Section C objectives as outcome hypotheses with leading indicators measured per release, and define acceptance through the definition of done and story acceptance criteria. Predictive projects define acceptance criteria per deliverable in Section E before baselining scope. |

# 7.  Review Frequency and Approval Requirements

| Review Frequency | At every stage gate, and whenever an approved change affects scope, benefit or constraint |
| --- | --- |
| Review Triggers | Change of sponsor or governance structure; change of delivery approach; stage-gate decision; material change to scope, cost, schedule, benefits or risk exposure; audit or assurance finding; organisational restructuring. |
| Approval Requirements | Formal written approval by the stated Approval Authority before the document is baselined and distributed. Approval is logged in the Project Approval Register (IMT-PIG-021). |
| Change Control | Any change to an approved version requires a change request assessed through the project change control process. Minor editorial changes increment the minor version; changes affecting scope, cost, schedule, benefits or governance increment the major version and require re-approval. |
| Retention | Retained for the life of the project plus the organisational records-retention period, in the Project Information and Document Register. |

# 8.  Instructions for Completion

Complete every field. Where a field is not applicable, enter "N/A" and state the reason — never leave a field blank.

- Run a facilitated objective-setting workshop with the sponsor, business owner and principal stakeholders rather than drafting the form in isolation. Objectives written without the receiving function are rarely accepted at handover.

- Complete Section B first. Confirm the strategic objectives the project serves, so that every project objective can be traced upward.

- In Section C, write each objective in the form: verb + measurable outcome + target + timeframe. Reject any objective that cannot be measured.

- Classify each objective in Section C as a project, product or business objective. Confusing these three categories is the most common cause of disputes about whether a project succeeded.

- In Section D, define for each success criterion: the baseline value, the source of that baseline, the target value, the acceptable tolerance, the measurement method, the data source, the measurement owner and the measurement date.

- Verify that every baseline is actually obtainable from an existing data source. A target with no measurable baseline cannot be evidenced and must be re-specified.

- In Section E, define acceptance criteria for each key deliverable in objective, testable language. Avoid subjective terms such as "user-friendly", "robust" or "efficient" unless they are accompanied by a measure.

- In Section F, record the constraint priority. Agree with the sponsor which constraint yields first when the project comes under pressure — this decision is far easier to make before the pressure arrives.

- Complete the traceability matrix in Section G, linking each objective to its Charter reference, benefit reference and success criterion.

- Obtain approval from the sponsor and endorsement from the benefit owner. An objective the benefit owner will not endorse should not be baselined.

- Re-test the objectives at every stage gate and update through change control if they are affected by an approved change.

NOTE A useful test for every success criterion: could two independent reviewers, working from the same data six months after handover, reach the same conclusion about whether it was met? If not, the criterion is not yet specific enough.

# 9.  Template — Project Objectives and Success Criteria Form

## Section A — Project Identification

| Project Name |  |
| --- | --- |
| Project Reference / ID |  |
| Project Manager |  |
| Project Sponsor |  |
| Business Owner |  |
| Benefit Owner |  |
| Delivery Approach | ⟨ Predictive ¦ Agile ¦ Hybrid ⟩ |
| Version and Date |  |

## Section B — Strategic Alignment

| Ref | Strategic Objective / Corporate KPI | How this Project Contributes | Contribution Weight |
| --- | --- | --- | --- |
| SO-01 | Improve customer service efficiency by 20% by FY28 | Automates the highest-volume manual service process | Primary contributor |

## Section C — Project Objectives

Objective categories — Project: relates to delivering the outputs within constraints. Product: relates to the performance of what is delivered. Business: relates to the outcome and benefit realised by the organisation.

| Ref | Objective Statement | Category | Priority | Traceable To (Strategic Ref) | Target Date |
| --- | --- | --- | --- | --- | --- |
| OBJ-01 | Deliver the automated onboarding workflow into production within the approved budget by 30-Jun-2027 | Project | Must have | SO-01 | 30-Jun-2027 |

## Section D — Success Criteria and Measurement

| Criterion Ref | Objective Ref | Success Criterion / KPI | Baseline | Target | Tolerance | Measurement Method | Data Source | Measurement Owner | Measurement Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SC-01 | OBJ-02 | Average onboarding cycle time | 7.4 days | ≤ 3.0 days | +0.5 days | Monthly system report, mean of all cases | CRM reporting module | Ops Manager | +3 months |

## Section E — Deliverable Acceptance Criteria

| Ref | Key Deliverable | Acceptance Criteria (objective and testable) | Verification Method | Accepting Authority |
| --- | --- | --- | --- | --- |
| AC-01 | Automated workflow solution | Processes 500 concurrent cases with response time under 2 seconds at the 95th percentile | Performance test report witnessed by IT Assurance | Head of IT Operations |

## Section F — Constraint Priority

Rank the project constraints in the order in which they must be protected. Rank 1 is the constraint that must not be compromised; the highest rank is the constraint that yields first when trade-offs are required.

| Constraint | Rank (1 = protect first) | Rationale | Agreed Trade-off Position |
| --- | --- | --- | --- |
| Scope |  |  |  |
| Schedule / Time |  |  |  |
| Cost / Budget |  |  |  |
| Quality |  |  |  |
| Benefit |  |  |  |
| Risk Exposure |  |  |  |
| Sustainability / Compliance |  |  |  |

## Section G — Objective to Benefit Traceability

| Objective Ref | Charter Reference | Success Criterion Ref | Benefit Ref (IMT-PIG-006) | Benefit Owner | Realisation Point |
| --- | --- | --- | --- | --- | --- |
| OBJ-02 | Charter §C, OBJ-02 | SC-01 | BEN-01 | Operations Manager | 3 months post-handover |

## Section H — Exclusions and Non-Objectives

Record what this project is explicitly not intended to achieve. Documented non-objectives prevent expectation drift as effectively as documented scope exclusions.

| Ref | Non-Objective / Expectation Explicitly Excluded | Reason | Where It May Be Addressed |
| --- | --- | --- | --- |
| NO-01 | Improvement of the underlying credit assessment policy | Policy change sits with the Risk function, not this project | Risk Policy Review, FY28 |

## Section I — Objective Review Log

| Review Date | Gate / Trigger | Objectives Still Valid? | Changes Made | Change Reference | Reviewed By |
| --- | --- | --- | --- | --- | --- |

# 10.  Approval and Authorisation

By signing below, each approver confirms that the content of this document has been reviewed, is accurate to the best of their knowledge, and is authorised for use within the project.

| Approval Role | Name | Position / Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Prepared by (Project Manager) |  |  |  |  |
| Endorsed by (Business Owner) |  |  |  |  |
| Endorsed by (Benefit Owner) |  |  |  |  |
| Reviewed by (PMO) |  |  |  |  |
| Approved by (Project Sponsor) |  |  |  |  |

# 11.  Revision History

| Version | Date | Description of Change | Prepared / Revised By | Approved By |
| --- | --- | --- | --- | --- |
| 0.1 | DD-MMM-YYYY | Initial draft prepared for review | Project Manager | — |
| 0.9 | DD-MMM-YYYY | Reviewed by PMO; comments incorporated | PMO Analyst | — |
| 1.0 | 01-Sep-2026 | First approved and issued baseline | Project Manager | Project Sponsor, with endorsement from the Business Owner and the Benefit Owner |

NOTE Rows shown in shaded italics are illustrative examples of how the revision history is completed. Replace them with the actual revision record.

# 12.  Notice and Disclaimer

PMI®, PMBOK®, PMP®, PMI-ACP® and PfMP® are registered marks of the Project Management Institute, Inc. This document is an original work product of IMTITHAL, developed in alignment with the principles, performance domains and focus areas described in the PMBOK® Guide – Eighth Edition. It is not issued, certified, endorsed or approved by PMI, and it does not reproduce PMI copyrighted text or proprietary PMI templates. Organisations remain responsible for tailoring this document to their own governance, contractual and regulatory obligations.