IMTITHAL PROJECT MANAGEMENT SYSTEM PMBOK® Guide – Eighth Edition Aligned

TOOLKIT 01  |  PROJECT INITIATION & GOVERNANCE

PROJECT ROLES AND RESPONSIBILITIES MATRIX

Definition of project roles, responsibilities, competencies and interfaces

Document Reference:  IMT-PIG-012

| DOCUMENT CONTROL |  |  |  |
| --- | --- | --- | --- |
| File Name | IMT-PIG-012_Project_Roles_and_Responsibilities_Matrix_v1.0.docx | Version | 1.0 |
| Document Owner | Project Management Office (PMO) | Document Status | Approved – Issued for Use |
| Approval Authority | Project Sponsor; endorsed by the resource-owning line managers for the commitment stated | Classification | Internal – Controlled Document |
| Effective Date | 01-Sep-2026 | Revision Date | 01-Sep-2026 |
| Next Review Date | 01-Sep-2027 | Review Frequency | At every stage gate, and whenever a role holder or the team structure changes |

IMTITHAL Project Management System · Toolkit 01: Project Initiation & Governance This document is an original IMTITHAL work product developed in alignment with the concepts and practices of the PMBOK® Guide – Eighth Edition. PMI, PMBOK, PMP and PMI-ACP are marks of the Project Management Institute, Inc. IMTITHAL is not affiliated with, endorsed by, certified by, or approved by PMI. No PMI copyrighted text or proprietary PMI template is reproduced herein.

# 1.  Purpose

The Roles and Responsibilities Matrix defines every role required by the project, the responsibilities attaching to it, the authority it carries, the competencies and experience it demands, the time commitment expected, and the interfaces it holds with other roles. It is the instrument that turns an organisation chart into an operating model: it tells each person what they are expected to do, what they are entitled to decide, who they work with, and what "good" looks like in their role.

- Makes responsibilities explicit and allocated rather than assumed.

- Defines the competencies and time commitment required, enabling realistic resourcing.

- Prevents both gaps in responsibility and duplicated effort between roles.

- Provides the basis for onboarding, performance expectations and role handover.

# 2.  When to Use

- During initiation, when the project team structure is being designed.

- When recruiting, assigning or replacing a role holder.

- When onboarding any new member of the project team or governance body.

- When responsibilities are contested, duplicated or found to be unallocated.

- At each stage gate, since role requirements typically change between phases.

# 3.  Responsibility and Approval

| Governance Role | Assignment | Description of Involvement |
| --- | --- | --- |
| Responsible (prepares) | Project Manager | Prepares, populates and maintains the document; ensures accuracy and completeness of all fields. |
| Accountable (owns) | Project Sponsor | Single point of accountability for the quality, currency and control of the document. |
| Consulted | PMO, Finance, Risk, Quality, Legal/Contracts, business owners and technical disciplines as applicable | Provides subject-matter input before submission for approval. |
| Informed | Project team, affected business units, supporting functions, key external stakeholders | Receives the approved document through the controlled distribution list. |
| Approves | Project Sponsor; endorsed by the resource-owning line managers for the commitment stated | Formally authorises the document; approval is recorded in the Project Approval Register. |

# 4.  Required Inputs

- Project Charter, Governance Structure (IMT-PIG-009) and Authority Matrix (IMT-PIG-011).

- Project scope, deliverables and the outline schedule, which determine the work to be resourced.

- Organisational role definitions, job families and competency framework.

- Delivery approach and tailoring decisions, which determine which roles are required.

- Resource availability information from line managers and resource owners.

# 5.  Required Outputs

- An approved definition of every project role with responsibilities and authority.

- Competency and experience requirements supporting selection and assignment.

- Documented time commitment per role, supporting resource negotiation and cost estimating.

- Defined interfaces between roles, and identified role gaps requiring resourcing action.

- The basis for the RACI Matrix (IMT-PIG-013) and the Organisation Chart (IMT-PIG-014).

# 6.  PMBOK® Guide – Eighth Edition Alignment

This document has been designed in alignment with the following elements of the PMBOK® Guide – Eighth Edition. The alignment statement is provided for conceptual traceability only.

| Focus Area | Initiating and Planning; maintained through Executing |
| --- | --- |
| Performance Domains | Resources (primary); Governance, Stakeholders, Scope (supporting) |
| Guiding Principles | Build an empowered culture · Be an accountable leader · Embed quality into processes |
| Tailoring Consideration | Agile projects define product owner, scrum master or team facilitator, and development team roles with explicit decision rights, and describe responsibilities as accountabilities rather than task lists. Predictive projects typically require additional discipline-specific and controls roles. Small projects may combine roles, provided that segregation of duties is preserved and the combination is recorded in Section F. |

# 7.  Review Frequency and Approval Requirements

| Review Frequency | At every stage gate, and whenever a role holder or the team structure changes |
| --- | --- |
| Review Triggers | Change of sponsor or governance structure; change of delivery approach; stage-gate decision; material change to scope, cost, schedule, benefits or risk exposure; audit or assurance finding; organisational restructuring. |
| Approval Requirements | Formal written approval by the stated Approval Authority before the document is baselined and distributed. Approval is logged in the Project Approval Register (IMT-PIG-021). |
| Change Control | Any change to an approved version requires a change request assessed through the project change control process. Minor editorial changes increment the minor version; changes affecting scope, cost, schedule, benefits or governance increment the major version and require re-approval. |
| Retention | Retained for the life of the project plus the organisational records-retention period, in the Project Information and Document Register. |

# 8.  Instructions for Completion

Complete every field. Where a field is not applicable, enter "N/A" and state the reason — never leave a field blank.

- Derive the required roles from the work to be done, not from the people currently available. Resourcing gaps must be visible, not concealed by role compression.

- Complete Section B for each role: purpose, principal responsibilities, authority held, and reporting lines. Keep responsibilities outcome-based rather than a list of tasks.

- State the competencies, qualifications and experience required in Section C. Distinguish essential from desirable so that selection decisions are defensible.

- Record the time commitment per role in Section D as a percentage or days per period, by project phase. A role stated as "as required" cannot be resourced or costed.

- Obtain written confirmation from each resource-owning line manager that the stated commitment will be released. Unconfirmed commitment is a risk and must be entered in the Risk Register.

- Map the interfaces in Section E. For each pair of roles with a working dependency, record what is exchanged between them and how often.

- Where roles are combined, record the combination and the segregation-of-duties assessment in Section F. Never combine a role that prepares with a role that approves the same item.

- Identify role gaps and the sourcing route in Section G with a target fill date, and manage each gap as an open action.

- Publish role definitions to the whole team and use them for onboarding. Each new joiner should receive their role definition on their first day.

- Review at each gate and reassign responsibilities formally rather than by custom, updating the RACI Matrix at the same time.

# 9.  Template — Project Roles and Responsibilities Matrix

## Section A — Project Identification

| Project Name |  |
| --- | --- |
| Project Reference / ID |  |
| Project Manager |  |
| Project Sponsor |  |
| Delivery Approach | ⟨ Predictive ¦ Agile ¦ Hybrid ⟩ |
| Total Roles Defined |  |
| Version and Date |  |
| Status | ⟨ Not Started ¦ In Progress ¦ Under Review ¦ Approved ¦ Rejected ¦ On Hold ¦ Completed ¦ Cancelled ⟩ |

## Section B — Role Definitions

Complete one row per role. Where a role requires an extended definition, expand it on a continuation sheet using the same headings.

| Ref | Role Title | Role Holder | Purpose of the Role | Principal Responsibilities | Authority Held | Reports To | Phase(s) Engaged |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R-01 | Project Sponsor | Name | Owns the business outcome and the investment | Secures funding; chairs governance; resolves escalations; owns benefits | Per Authority Matrix | Portfolio Board | All |

NOTE Recommended core roles: Project Sponsor · Business Owner · Benefit Owner · Project Manager · PMO Representative · Product Owner (adaptive) · Team Facilitator / Scrum Master (adaptive) · Solution / Technical Architect · Business Analyst · Delivery Team Member · Quality Lead · Risk Manager · Change Manager · Finance Business Partner · Procurement Lead · Test Lead · Operational Readiness Lead · Subject Matter Expert · Supplier Representative.

## Section C — Competency and Experience Requirements

| Role Ref | Essential Competencies | Desirable Competencies | Qualifications / Certifications | Minimum Experience | Assessment Method |
| --- | --- | --- | --- | --- | --- |
| R-04 | Integrated planning, stakeholder management, risk management | Agile facilitation, vendor management | PMP® or equivalent | 5 years managing comparable projects | Interview and portfolio review |

## Section D — Time Commitment

| Role Ref | Initiation | Planning | Execution | Deployment | Closure | Total Effort (days) | Resource Owner | Commitment Confirmed |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-04 | 100% | 100% | 100% | 100% | 50% | 210 | PMO | Yes |

## Section E — Role Interfaces

| Role A | Role B | What is Exchanged | Direction | Frequency | Mechanism |
| --- | --- | --- | --- | --- | --- |
| Project Manager | Finance Business Partner | Cost actuals, forecast, commitment data | Both ways | Monthly | Financial review meeting |

## Section F — Combined Roles and Segregation of Duties

| Roles Combined | Held By | Rationale | Segregation of Duties Risk | Mitigating Control | Approved By |
| --- | --- | --- | --- | --- | --- |
| Business Analyst and Test Lead | Name | Small project; limited resource pool | Requirements author also verifies them | Independent user acceptance sign-off by the business owner | Sponsor |

## Section G — Role Gaps and Sourcing Actions

| Role Ref | Gap Description | Impact if Unfilled | Sourcing Route | Owner | Target Fill Date | Status | Risk Ref |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R-09 | No integration architect assigned | Design cannot be baselined; G2 at risk | Internal transfer or contractor | Project Manager | DD-MMM | Open | RSK-007 |

## Section H — Role Assignment and Handover Log

| Date | Role Ref | Outgoing Holder | Incoming Holder | Handover Completed | Outstanding Items Transferred | Approved By |
| --- | --- | --- | --- | --- | --- | --- |

# 10.  Approval and Authorisation

By signing below, each approver confirms that the content of this document has been reviewed, is accurate to the best of their knowledge, and is authorised for use within the project.

| Approval Role | Name | Position / Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Prepared by (Project Manager) |  |  |  |  |
| Endorsed by (Resource Owners) |  |  |  |  |
| Reviewed by (PMO) |  |  |  |  |
| Approved by (Project Sponsor) |  |  |  |  |

# 11.  Revision History

| Version | Date | Description of Change | Prepared / Revised By | Approved By |
| --- | --- | --- | --- | --- |
| 0.1 | DD-MMM-YYYY | Initial draft prepared for review | Project Manager | — |
| 0.9 | DD-MMM-YYYY | Reviewed by PMO; comments incorporated | PMO Analyst | — |
| 1.0 | 01-Sep-2026 | First approved and issued baseline | Project Manager | Project Sponsor; endorsed by the resource-owning line managers for the commitment stated |

NOTE Rows shown in shaded italics are illustrative examples of how the revision history is completed. Replace them with the actual revision record.

# 12.  Notice and Disclaimer

PMI®, PMBOK®, PMP®, PMI-ACP® and PfMP® are registered marks of the Project Management Institute, Inc. This document is an original work product of IMTITHAL, developed in alignment with the principles, performance domains and focus areas described in the PMBOK® Guide – Eighth Edition. It is not issued, certified, endorsed or approved by PMI, and it does not reproduce PMI copyrighted text or proprietary PMI templates. Organisations remain responsible for tailoring this document to their own governance, contractual and regulatory obligations.