IMTITHAL PROJECT MANAGEMENT SYSTEM PMBOK® Guide – Eighth Edition Aligned

TOOLKIT 01  |  PROJECT INITIATION & GOVERNANCE

PROJECT MANAGEMENT APPROACH SELECTION FORM

Selection and justification of the project delivery approach and life cycle

Document Reference:  IMT-PIG-015

| DOCUMENT CONTROL |  |  |  |
| --- | --- | --- | --- |
| File Name | IMT-PIG-015_Project_Management_Approach_Selection_Form_v1.0.docx | Version | 1.0 |
| Document Owner | Project Management Office (PMO) | Document Status | Approved – Issued for Use |
| Approval Authority | Project Sponsor; endorsed by the PMO for methodological consistency | Classification | Internal – Controlled Document |
| Effective Date | 01-Sep-2026 | Revision Date | 01-Sep-2026 |
| Next Review Date | 01-Sep-2027 | Review Frequency | At every stage gate; and whenever requirement volatility, team structure or governance obligations change materially |

IMTITHAL Project Management System · Toolkit 01: Project Initiation & Governance This document is an original IMTITHAL work product developed in alignment with the concepts and practices of the PMBOK® Guide – Eighth Edition. PMI, PMBOK, PMP and PMI-ACP are marks of the Project Management Institute, Inc. IMTITHAL is not affiliated with, endorsed by, certified by, or approved by PMI. No PMI copyrighted text or proprietary PMI template is reproduced herein.

# 1.  Purpose

This form records the deliberate selection of the project management approach and life cycle, and the reasoning behind it. It captures the characteristics of the project that drive the choice, the approach selected, the life-cycle and cadence design, the practices adopted from each approach where a hybrid is chosen, the implications for governance and reporting, and the organisational capability required to operate the approach successfully. It makes approach selection an explicit, evidenced decision rather than an organisational default.

- Documents a deliberate, evidenced choice of delivery approach.

- Records the life-cycle design, phase or iteration structure, and cadence.

- Identifies the capability, tooling and governance implications of the chosen approach.

- Provides the basis for tailoring and for the design of the project management plan.

# 2.  When to Use

- During initiation, after the Charter is drafted and before detailed planning begins.

- Following completion of the Predictive / Agile / Hybrid Assessment (IMT-PIG-016).

- When project characteristics change materially — for example when requirement volatility proves higher than assumed.

- At each stage gate, to confirm that the approach remains appropriate for the phase ahead.

- When a phase requires a different approach from the phase preceding it.

# 3.  Responsibility and Approval

| Governance Role | Assignment | Description of Involvement |
| --- | --- | --- |
| Responsible (prepares) | Project Manager, in consultation with the delivery team, PMO and business owner | Prepares, populates and maintains the document; ensures accuracy and completeness of all fields. |
| Accountable (owns) | Project Manager | Single point of accountability for the quality, currency and control of the document. |
| Consulted | PMO, Finance, Risk, Quality, Legal/Contracts, business owners and technical disciplines as applicable | Provides subject-matter input before submission for approval. |
| Informed | Project team, affected business units, supporting functions, key external stakeholders | Receives the approved document through the controlled distribution list. |
| Approves | Project Sponsor; endorsed by the PMO for methodological consistency | Formally authorises the document; approval is recorded in the Project Approval Register. |

# 4.  Required Inputs

- Completed Predictive / Agile / Hybrid Assessment (IMT-PIG-016) with its score.

- Approved Project Charter, in particular objectives, constraints and success criteria.

- Requirement stability, technical novelty and stakeholder availability information.

- Organisational capability, delivery maturity and tooling availability.

- Regulatory, contractual and audit obligations affecting how work must be evidenced.

- Supplier delivery models and contractual delivery obligations.

# 5.  Required Outputs

- An approved statement of the selected approach with documented justification.

- A defined life cycle with phases or iterations, gates and cadence.

- A defined set of practices adopted, with the source approach identified for each.

- Identified capability gaps and the actions to close them.

- Direct input to the Tailoring Assessment (IMT-PIG-017) and the Project Management Plan.

# 6.  PMBOK® Guide – Eighth Edition Alignment

This document has been designed in alignment with the following elements of the PMBOK® Guide – Eighth Edition. The alignment statement is provided for conceptual traceability only.

| Focus Area | Initiating and Planning |
| --- | --- |
| Performance Domains | Governance and Scope (primary); Schedule, Resources, Risk, Stakeholders (supporting) |
| Guiding Principles | Adopt a holistic view · Focus on value · Build an empowered culture · Embed quality into processes |
| Tailoring Consideration | This form is itself the primary tailoring instrument for approach selection. Its output feeds the Tailoring Assessment, which records the process-level tailoring decisions arising from the approach chosen. |

# 7.  Review Frequency and Approval Requirements

| Review Frequency | At every stage gate; and whenever requirement volatility, team structure or governance obligations change materially |
| --- | --- |
| Review Triggers | Change of sponsor or governance structure; change of delivery approach; stage-gate decision; material change to scope, cost, schedule, benefits or risk exposure; audit or assurance finding; organisational restructuring. |
| Approval Requirements | Formal written approval by the stated Approval Authority before the document is baselined and distributed. Approval is logged in the Project Approval Register (IMT-PIG-021). |
| Change Control | Any change to an approved version requires a change request assessed through the project change control process. Minor editorial changes increment the minor version; changes affecting scope, cost, schedule, benefits or governance increment the major version and require re-approval. |
| Retention | Retained for the life of the project plus the organisational records-retention period, in the Project Information and Document Register. |

# 8.  Instructions for Completion

Complete every field. Where a field is not applicable, enter "N/A" and state the reason — never leave a field blank.

- Complete the Predictive / Agile / Hybrid Assessment (IMT-PIG-016) first. This form records and justifies the decision; the assessment provides the evidence.

- Record the driving project characteristics in Section B. Be candid about requirement stability and stakeholder availability — an optimistic assessment here produces an unworkable approach.

- State the selected approach in Section C together with the assessment score and the reasoning. Where the selection differs from the assessment result, record explicitly why the assessment was overridden.

- Design the life cycle in Section D. For predictive delivery, define the phases and their gates. For adaptive delivery, define the iteration length, release cadence and the ceremonies adopted. For hybrid, define both and state where they meet.

- For hybrid approaches, complete Section E precisely. Record which components are delivered predictively and which adaptively, and — critically — how the interface between them is managed at the boundary.

- Record the practices adopted in Section F, naming the source approach for each. Adopting a practice without its supporting conditions is the commonest cause of hybrid failure.

- Assess the governance implications in Section G. Adaptive delivery changes what evidence is available at a gate; agree the evidence substitution with the PMO before the first gate, not at it.

- Assess capability in Section H. Where a capability gap exists, record the action, owner and date, and enter the gap in the Risk Register if it cannot be closed before it is needed.

- Record the tooling and information requirements in Section I.

- Obtain PMO endorsement and sponsor approval, then reflect the decision in the Charter, the Tailoring Assessment and the Project Management Plan.

NOTE The most frequent approach-selection error is adopting adaptive ceremonies without adaptive conditions — an available product owner, an empowered team, the ability to release incrementally, and a customer willing to inspect and adapt. Where those conditions are absent, record the constraint honestly and select accordingly.

# 9.  Template — Project Management Approach Selection Form

## Section A — Project Identification

| Project Name |  |
| --- | --- |
| Project Reference / ID |  |
| Project Manager |  |
| Project Sponsor |  |
| Project Tier | ⟨ Tier 1 ¦ Tier 2 ¦ Tier 3 ⟩ |
| Assessment Reference (IMT-PIG-016) |  |
| Assessment Score |  |
| Version and Date |  |
| Status | ⟨ Not Started ¦ In Progress ¦ Under Review ¦ Approved ¦ Rejected ¦ On Hold ¦ Completed ¦ Cancelled ⟩ |

## Section B — Driving Project Characteristics

| Characteristic | Assessment for this Project | Points Toward | Evidence |
| --- | --- | --- | --- |
| Requirement stability |  | Stable → Predictive; volatile → Agile |  |
| Clarity of the end solution |  | Clear → Predictive; emergent → Agile |  |
| Technical novelty and uncertainty |  | Low → Predictive; high → Agile |  |
| Ability to deliver in increments |  | Low → Predictive; high → Agile |  |
| Customer / product owner availability |  | Low → Predictive; high → Agile |  |
| Team co-location and dedication |  | Dispersed/part-time → Predictive |  |
| Regulatory and audit evidence demands |  | High → Predictive elements required |  |
| Contractual delivery model |  | Fixed price → Predictive; T&M → Agile |  |
| Cost of a late change |  | High → Predictive; low → Agile |  |
| Organisational delivery maturity |  | Determines feasibility of adaptive delivery |  |
| Safety, security or physical dependency |  | High → Predictive elements required |  |
| Supplier delivery model |  | Must be compatible with the chosen approach |  |

## Section C — Approach Selected

| C1. Selected Approach | ⟨ Predictive ¦ Agile ¦ Hybrid ¦ Predictive with adaptive elements ¦ Agile with predictive governance ⟩ |
| --- | --- |
| C2. Assessment Score and Indicated Approach | ⟨ from IMT-PIG-016 ⟩ |
| C3. Justification for the Selection | ⟨ reasoning drawn from Section B ⟩ |
| C4. Where the Selection Overrides the Assessment | ⟨ explicit reasoning, or "no override" ⟩ |
| C5. Approaches Considered and Rejected | ⟨ and the reason for rejection ⟩ |
| C6. Named Method or Framework Applied | ⟨ e.g. organisational stage-gate method, Scrum, Kanban, SAFe, or a defined combination ⟩ |
| C7. Conditions Under Which the Approach Will Be Revisited | ⟨ triggers requiring re-assessment ⟩ |

## Section D — Life Cycle Design

| Phase / Iteration | Purpose | Approach Applied | Duration | Entry Criteria | Exit Criteria | Gate |
| --- | --- | --- | --- | --- | --- | --- |
| Discovery | Establish requirements and design direction | Adaptive | 6 weeks | Charter approved | Prioritised backlog and design direction agreed | G2 |

| Iteration Length | ⟨ e.g. two weeks ⟩ |
| --- | --- |
| Release Cadence | ⟨ e.g. every third iteration ⟩ |
| Ceremonies and Cadence Adopted | ⟨ planning, review, retrospective, daily coordination ⟩ |
| Reporting Cadence |  |
| Definition of Done | ⟨ conditions under which work is considered complete ⟩ |

## Section E — Hybrid Interface Design (complete only where hybrid is selected)

| Project Component | Approach Applied | Rationale | Interfaces With | Interface Management Mechanism | Interface Owner |
| --- | --- | --- | --- | --- | --- |
| Infrastructure build | Predictive | Physical lead times and fixed-price contract | Application development | Milestone dependency reviewed at each iteration planning | Delivery Lead |

## Section F — Practices Adopted

| Practice | Source Approach | Applied To | Purpose in this Project | Preconditions Required | Precondition Satisfied |
| --- | --- | --- | --- | --- | --- |
| Iteration review with working demonstration | Agile | Application scope | Early validation of requirements with users | Users available every two weeks | Yes |

## Section G — Governance and Reporting Implications

| Governance Requirement | Standard Predictive Evidence | Evidence Provided Under this Approach | Agreed With PMO |
| --- | --- | --- | --- |
| Scope baseline at gate | Approved scope structure |  |  |
| Schedule baseline at gate | Approved baselined schedule |  |  |
| Progress measurement | Earned value / % complete |  |  |
| Change control | Formal change requests |  |  |
| Quality evidence | Test plans and results |  |  |
| Forecast to complete | Estimate at completion |  |  |
| Acceptance | Formal deliverable acceptance |  |  |

## Section H — Capability Assessment

| Capability Required by the Approach | Current Level | Required Level | Gap | Action to Close | Owner | Due |
| --- | --- | --- | --- | --- | --- | --- |
| Dedicated, empowered product owner | Part-time, limited authority | Dedicated with decision authority | Significant | Sponsor to confirm dedicated assignment and authority | Sponsor | DD-MMM |

## Section I — Tooling and Information Requirements

| Need | Tool / System | Owner | Available | Action Required |
| --- | --- | --- | --- | --- |

# 10.  Approval and Authorisation

By signing below, each approver confirms that the content of this document has been reviewed, is accurate to the best of their knowledge, and is authorised for use within the project.

| Approval Role | Name | Position / Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Prepared by (Project Manager) |  |  |  |  |
| Endorsed by (PMO Manager) |  |  |  |  |
| Approved by (Project Sponsor) |  |  |  |  |

# 11.  Revision History

| Version | Date | Description of Change | Prepared / Revised By | Approved By |
| --- | --- | --- | --- | --- |
| 0.1 | DD-MMM-YYYY | Initial draft prepared for review | Project Manager | — |
| 0.9 | DD-MMM-YYYY | Reviewed by PMO; comments incorporated | PMO Analyst | — |
| 1.0 | 01-Sep-2026 | First approved and issued baseline | Project Manager | Project Sponsor; endorsed by the PMO for methodological consistency |

NOTE Rows shown in shaded italics are illustrative examples of how the revision history is completed. Replace them with the actual revision record.

# 12.  Notice and Disclaimer

PMI®, PMBOK®, PMP®, PMI-ACP® and PfMP® are registered marks of the Project Management Institute, Inc. This document is an original work product of IMTITHAL, developed in alignment with the principles, performance domains and focus areas described in the PMBOK® Guide – Eighth Edition. It is not issued, certified, endorsed or approved by PMI, and it does not reproduce PMI copyrighted text or proprietary PMI templates. Organisations remain responsible for tailoring this document to their own governance, contractual and regulatory obligations.