IMTITHAL PROJECT MANAGEMENT SYSTEM PMBOK® Guide – Eighth Edition Aligned

TOOLKIT 01  |  PROJECT INITIATION & GOVERNANCE

PROJECT TAILORING ASSESSMENT

Assessment and approval of methodology tailoring for the project

Document Reference:  IMT-PIG-017

| DOCUMENT CONTROL |  |  |  |
| --- | --- | --- | --- |
| File Name | IMT-PIG-017_Project_Tailoring_Assessment_v1.0.docx | Version | 1.0 |
| Document Owner | Project Management Office (PMO) | Document Status | Approved – Issued for Use |
| Approval Authority | PMO Manager (methodological approval) and Project Sponsor (acceptance of residual risk) | Classification | Internal – Controlled Document |
| Effective Date | 01-Sep-2026 | Revision Date | 01-Sep-2026 |
| Next Review Date | 01-Sep-2027 | Review Frequency | At every stage gate, and whenever complexity, value or risk exposure changes materially |

IMTITHAL Project Management System · Toolkit 01: Project Initiation & Governance This document is an original IMTITHAL work product developed in alignment with the concepts and practices of the PMBOK® Guide – Eighth Edition. PMI, PMBOK, PMP and PMI-ACP are marks of the Project Management Institute, Inc. IMTITHAL is not affiliated with, endorsed by, certified by, or approved by PMI. No PMI copyrighted text or proprietary PMI template is reproduced herein.

# 1.  Purpose

The Tailoring Assessment records how the organisational project management methodology is adapted to the specific context of this project: which processes, artefacts, ceremonies, controls and reviews are applied in full, applied in a reduced form, added, or omitted, together with the justification for each decision and the residual risk accepted. Tailoring is a deliberate governance act, not an informal shortcut; this document is the control that makes it visible, justified and approved.

- Makes tailoring explicit, justified and approved rather than implicit and unmanaged.

- Ensures governance effort is proportionate to project value, complexity and risk.

- Records the residual risk accepted for each control that is reduced or omitted.

- Provides the audit evidence explaining why a project applied fewer or different controls.

# 2.  When to Use

- During initiation, once the delivery approach has been selected.

- At each stage gate, to confirm that the tailoring remains appropriate for the coming phase.

- When project complexity, value or risk exposure changes materially.

- When a control that was tailored out proves to be needed after all.

- During assurance reviews and audits, as the explanation of the applied control set.

# 3.  Responsibility and Approval

| Governance Role | Assignment | Description of Involvement |
| --- | --- | --- |
| Responsible (prepares) | Project Manager | Prepares, populates and maintains the document; ensures accuracy and completeness of all fields. |
| Accountable (owns) | Project Manager | Single point of accountability for the quality, currency and control of the document. |
| Consulted | PMO, Finance, Risk, Quality, Legal/Contracts, business owners and technical disciplines as applicable | Provides subject-matter input before submission for approval. |
| Informed | Project team, affected business units, supporting functions, key external stakeholders | Receives the approved document through the controlled distribution list. |
| Approves | PMO Manager (methodological approval) and Project Sponsor (acceptance of residual risk) | Formally authorises the document; approval is recorded in the Project Approval Register. |

# 4.  Required Inputs

- Organisational project management methodology and its mandatory control set.

- Project Governance Framework (IMT-PIG-008) and the assigned governance tier.

- Approach Selection Form (IMT-PIG-015) and the Suitability Assessment (IMT-PIG-016).

- Project complexity, value, risk exposure and regulatory obligations.

- Lessons learned regarding tailoring on comparable projects.

# 5.  Required Outputs

- An approved tailoring decision for every methodology element.

- A defined applicable control set for the project.

- Documented residual risk acceptance for every reduced or omitted control.

- Direct input to the Project Management Plan Index (IMT-PIG-025) and to the Initiation Checklist.

# 6.  PMBOK® Guide – Eighth Edition Alignment

This document has been designed in alignment with the following elements of the PMBOK® Guide – Eighth Edition. The alignment statement is provided for conceptual traceability only.

| Focus Area | Initiating and Planning; re-tested at each gate |
| --- | --- |
| Performance Domains | Governance (primary); all performance domains are subject to tailoring decisions |
| Guiding Principles | Adopt a holistic view · Focus on value · Embed quality into processes and deliverables · Be an accountable leader |
| Tailoring Consideration | This document is the organisation's formal tailoring instrument. Tailoring must remain within the boundaries set by the Governance Framework; any tailoring outside those boundaries is a waiver and requires the waiver approval route. |

# 7.  Review Frequency and Approval Requirements

| Review Frequency | At every stage gate, and whenever complexity, value or risk exposure changes materially |
| --- | --- |
| Review Triggers | Change of sponsor or governance structure; change of delivery approach; stage-gate decision; material change to scope, cost, schedule, benefits or risk exposure; audit or assurance finding; organisational restructuring. |
| Approval Requirements | Approved by the PMO Manager for methodological compliance and by the Project Sponsor for acceptance of residual risk. Mandatory controls identified in the Governance Framework may not be tailored out; reducing one requires a formally approved waiver. |
| Change Control | Any change to an approved version requires a change request assessed through the project change control process. Minor editorial changes increment the minor version; changes affecting scope, cost, schedule, benefits or governance increment the major version and require re-approval. |
| Retention | Retained for the life of the project plus the organisational records-retention period, in the Project Information and Document Register. |

# 8.  Instructions for Completion

Complete every field. Where a field is not applicable, enter "N/A" and state the reason — never leave a field blank.

- Complete the complexity assessment in Section B first. The complexity rating drives the baseline level of tailoring that is defensible.

- For each methodology element in Section C, record the tailoring decision: Apply in full, Apply in reduced form, Combine with another element, Add, or Omit.

- For every decision other than "Apply in full", record the justification and the residual risk accepted. A tailoring decision without a stated residual risk has not been assessed.

- Identify mandatory controls before deciding. Controls designated mandatory by the Governance Framework, by regulation or by contract cannot be tailored out — reducing one requires the waiver route in Section F.

- Record additions in Section D. Tailoring is not only about removing effort; complex or novel projects frequently need controls beyond the standard method.

- Record artefact-level tailoring in Section E, stating which documents will be produced, which will be merged, and which will be omitted, with the justification for each.

- Complete Section F for any element that requires a waiver, and obtain sponsor approval for the residual risk in each case.

- Assess the cumulative effect in Section G. Individually defensible reductions can combine into an indefensible control environment; assess the total, not only each item.

- Obtain PMO and sponsor approval, and publish the applicable control set to the team so that everyone works to the same tailored method.

- Re-test at each gate. Where a tailored-out control is subsequently needed, reinstate it formally through this document rather than informally.

NOTE Tailoring reduces effort; it does not reduce accountability. Every control that is reduced or omitted transfers risk to the project and, ultimately, to the sponsor who accepts it.

# 9.  Template — Project Tailoring Assessment

## Section A — Project Identification

| Project Name |  |
| --- | --- |
| Project Reference / ID |  |
| Governance Tier | ⟨ Tier 1 ¦ Tier 2 ¦ Tier 3 ¦ Fast-track ⟩ |
| Delivery Approach | ⟨ Predictive ¦ Agile ¦ Hybrid ⟩ |
| Approved Budget |  |
| Planned Duration |  |
| Assessment Date |  |
| Version |  |
| Status | ⟨ Not Started ¦ In Progress ¦ Under Review ¦ Approved ¦ Rejected ¦ On Hold ¦ Completed ¦ Cancelled ⟩ |

## Section B — Project Complexity Assessment

| Complexity Factor | Assessment Guidance | Low (1) | Med (3) | High (5) | Score |
| --- | --- | --- | --- | --- | --- |
| Financial value | Relative to the organisational threshold |  |  |  |  |
| Duration | Longer duration increases uncertainty |  |  |  |  |
| Number of stakeholder groups | More groups increase alignment effort |  |  |  |  |
| Organisational units affected | Cross-unit delivery increases coordination |  |  |  |  |
| Technical complexity and novelty | Novel technology increases uncertainty |  |  |  |  |
| Number of interfaces and dependencies | External dependencies increase exposure |  |  |  |  |
| Regulatory and compliance exposure | Regulated delivery increases evidence demands |  |  |  |  |
| Supplier and contractual complexity | Multiple suppliers increase interface risk |  |  |  |  |
| Change impact on people and process | Greater change increases adoption risk |  |  |  |  |
| Political and reputational sensitivity | Visibility increases governance demand |  |  |  |  |
| Innovation and precedent | No precedent increases estimating uncertainty |  |  |  |  |
| Safety, security or data-sensitivity exposure | Higher exposure increases mandatory control |  |  |  |  |
| TOTAL COMPLEXITY SCORE (out of 60) |  |  |  |  |  |

NOTE Indicative interpretation — 12–24: low complexity, substantial tailoring defensible. 25–42: moderate complexity, selective tailoring. 43–60: high complexity, minimal tailoring; consider additional controls.

## Section C — Process and Control Tailoring Decisions

Decision values: Apply in full · Apply in reduced form · Combine · Add · Omit. Mandatory controls are marked M and may not be omitted without an approved waiver.

| Methodology Element | M? | Tailoring Decision | Justification | Residual Risk Accepted |
| --- | --- | --- | --- | --- |
| Business case development and re-testing | M |  |  |  |
| Project charter | M |  |  |  |
| Stakeholder identification and analysis | M |  |  |  |
| Stakeholder engagement planning |  |  |  |  |
| Requirements elicitation and analysis |  |  |  |  |
| Scope definition and scope structure | M |  |  |  |
| Schedule development and baselining |  |  |  |  |
| Cost estimating and budget development | M |  |  |  |
| Financial monitoring and forecasting | M |  |  |  |
| Resource planning and acquisition |  |  |  |  |
| Risk identification, analysis and response | M |  |  |  |
| Issue management |  |  |  |  |
| Quality planning and assurance |  |  |  |  |
| Change control | M |  |  |  |
| Configuration and version management |  |  |  |  |
| Procurement and sourcing strategy |  |  |  |  |
| Supplier performance management |  |  |  |  |
| Communications planning and reporting | M |  |  |  |
| Stage-gate reviews | M |  |  |  |
| Independent assurance review |  |  |  |  |
| Benefits identification and realisation planning | M |  |  |  |
| Operational readiness and transition |  |  |  |  |
| Deliverable acceptance and verification | M |  |  |  |
| Lessons learned capture |  |  |  |  |
| Project closure and archiving | M |  |  |  |
| Iteration planning, review and retrospective |  |  |  |  |
| Backlog management and prioritisation |  |  |  |  |
| Release planning and readiness |  |  |  |  |

## Section D — Controls Added Beyond the Standard Method

| Ref | Control Added | Reason for Addition | Applied To | Owner | Frequency |
| --- | --- | --- | --- | --- | --- |
| TA-01 | Independent technical design review | Novel architecture with no organisational precedent | Solution design | Chief Architect | Before G3 |

## Section E — Artefact Tailoring

| Artefact | Produced | Merged Into | Omitted | Justification | Approved By |
| --- | --- | --- | --- | --- | --- |
| Communications Management Plan | Reduced | Project Management Plan §7 |  | Single stakeholder group; low communication complexity | PMO |

## Section F — Waivers Required

| Ref | Mandatory Control Affected | Nature of the Waiver | Residual Risk | Compensating Control | Approved By | Date |
| --- | --- | --- | --- | --- | --- | --- |

## Section G — Cumulative Tailoring Impact Assessment

| G1. Number of Elements Applied in Full |  |
| --- | --- |
| G2. Number Applied in Reduced Form |  |
| G3. Number Combined or Omitted |  |
| G4. Number of Controls Added |  |
| G5. Assessment of the Cumulative Control Environment | ⟨ is the resulting control set adequate for the assessed complexity? ⟩ |
| G6. Principal Residual Risks Arising from the Tailoring as a Whole |  |
| G7. Compensating Arrangements |  |
| G8. Conditions Requiring Reinstatement of Tailored-Out Controls |  |

## Section H — Tailoring Review Log

| Review Date | Gate / Trigger | Elements Reinstated | Elements Further Tailored | Reason | Approved By |
| --- | --- | --- | --- | --- | --- |

# 10.  Approval and Authorisation

By signing below, each approver confirms that the content of this document has been reviewed, is accurate to the best of their knowledge, and is authorised for use within the project.

| Approval Role | Name | Position / Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Prepared by (Project Manager) |  |  |  |  |
| Approved by (PMO Manager) |  |  |  |  |
| Residual risk accepted by (Project Sponsor) |  |  |  |  |

# 11.  Revision History

| Version | Date | Description of Change | Prepared / Revised By | Approved By |
| --- | --- | --- | --- | --- |
| 0.1 | DD-MMM-YYYY | Initial draft prepared for review | Project Manager | — |
| 0.9 | DD-MMM-YYYY | Reviewed by PMO; comments incorporated | PMO Analyst | — |
| 1.0 | 01-Sep-2026 | First approved and issued baseline | Project Manager | PMO Manager (methodological approval) and Project Sponsor (acceptance of residual risk) |

NOTE Rows shown in shaded italics are illustrative examples of how the revision history is completed. Replace them with the actual revision record.

# 12.  Notice and Disclaimer

PMI®, PMBOK®, PMP®, PMI-ACP® and PfMP® are registered marks of the Project Management Institute, Inc. This document is an original work product of IMTITHAL, developed in alignment with the principles, performance domains and focus areas described in the PMBOK® Guide – Eighth Edition. It is not issued, certified, endorsed or approved by PMI, and it does not reproduce PMI copyrighted text or proprietary PMI templates. Organisations remain responsible for tailoring this document to their own governance, contractual and regulatory obligations.