IMTITHAL PROJECT MANAGEMENT SYSTEM PMBOK® Guide – Eighth Edition Aligned

TOOLKIT 01  |  PROJECT INITIATION & GOVERNANCE

PROJECT ASSUMPTIONS LOG

Identification, validation and control of project assumptions

Document Reference:  IMT-PIG-018

| DOCUMENT CONTROL |  |  |  |
| --- | --- | --- | --- |
| File Name | IMT-PIG-018_Project_Assumptions_Log_v1.0.docx | Version | 1.0 |
| Document Owner | Project Management Office (PMO) | Document Status | Approved – Issued for Use |
| Approval Authority | Project Sponsor (approves critical assumptions and accepts the resulting exposure) | Classification | Internal – Controlled Document |
| Effective Date | 01-Sep-2026 | Revision Date | 01-Sep-2026 |
| Next Review Date | 01-Sep-2027 | Review Frequency | Reviewed at every project progress meeting; formally at every stage gate |

IMTITHAL Project Management System · Toolkit 01: Project Initiation & Governance This document is an original IMTITHAL work product developed in alignment with the concepts and practices of the PMBOK® Guide – Eighth Edition. PMI, PMBOK, PMP and PMI-ACP are marks of the Project Management Institute, Inc. IMTITHAL is not affiliated with, endorsed by, certified by, or approved by PMI. No PMI copyrighted text or proprietary PMI template is reproduced herein.

# 1.  Purpose

The Assumptions Log records every factor that is taken to be true, real or certain for planning purposes without proof at the time it is recorded. Its purpose is to surface those beliefs, assign each to an owner for validation, track the validation to a conclusion, and ensure that any assumption proved invalid is escalated as a risk or an issue before it damages the plan. Unrecorded assumptions are the most common hidden cause of plan failure, precisely because no one is looking for them.

- Makes planning beliefs explicit and testable rather than tacit.

- Assigns validation ownership and a validation date to every assumption.

- Converts invalidated assumptions into managed risks or issues automatically.

- Provides the traceable basis for estimates, schedules and commitments.

# 2.  When to Use

- During initiation, when the first estimates and plans are created.

- Whenever an estimate, schedule, cost or commitment is made — every estimate rests on assumptions.

- During risk identification workshops, since assumptions are a rich source of risks.

- At each stage gate, to confirm that assumptions remain valid.

- When an assumption is invalidated, to trigger the impact assessment and escalation.

# 3.  Responsibility and Approval

| Governance Role | Assignment | Description of Involvement |
| --- | --- | --- |
| Responsible (prepares) | Project Manager (maintains); all team members (identify and validate) | Prepares, populates and maintains the document; ensures accuracy and completeness of all fields. |
| Accountable (owns) | Project Manager | Single point of accountability for the quality, currency and control of the document. |
| Consulted | PMO, Finance, Risk, Quality, Legal/Contracts, business owners and technical disciplines as applicable | Provides subject-matter input before submission for approval. |
| Informed | Project team, affected business units, supporting functions, key external stakeholders | Receives the approved document through the controlled distribution list. |
| Approves | Project Sponsor (approves critical assumptions and accepts the resulting exposure) | Formally authorises the document; approval is recorded in the Project Approval Register. |

# 4.  Required Inputs

- Business Case, Charter and the objectives and success criteria.

- Estimates, schedule, budget and the basis of estimate documentation.

- Stakeholder input, supplier proposals and technical analyses.

- Enterprise environmental factors and organisational process assets.

- Lessons learned regarding assumptions that failed on comparable projects.

# 5.  Required Outputs

- A maintained log of all project assumptions with validation status and ownership.

- Validation evidence, or an escalation where validation fails.

- Risks and issues raised from invalidated assumptions, with register cross-references.

- Assumption-related input to estimates, gate reviews and the basis of estimate.

# 6.  PMBOK® Guide – Eighth Edition Alignment

This document has been designed in alignment with the following elements of the PMBOK® Guide – Eighth Edition. The alignment statement is provided for conceptual traceability only.

| Focus Area | Initiating and Planning; maintained through Monitoring and Controlling |
| --- | --- |
| Performance Domains | Risk (primary); Governance, Scope, Schedule, Finance, Resources (supporting) |
| Guiding Principles | Adopt a holistic view · Embed quality into processes and deliverables · Be an accountable leader |
| Tailoring Consideration | Adaptive projects capture assumptions per increment and validate them within the increment, which shortens the exposure window considerably. Predictive projects should validate all critical assumptions before the planning baseline is set. |

# 7.  Review Frequency and Approval Requirements

| Review Frequency | Reviewed at every project progress meeting; formally at every stage gate |
| --- | --- |
| Review Triggers | Change of sponsor or governance structure; change of delivery approach; stage-gate decision; material change to scope, cost, schedule, benefits or risk exposure; audit or assurance finding; organisational restructuring. |
| Approval Requirements | Critical assumptions (those whose invalidation would breach a tolerance) require explicit sponsor acknowledgement. The log is reviewed and accepted at each stage gate. |
| Change Control | Any change to an approved version requires a change request assessed through the project change control process. Minor editorial changes increment the minor version; changes affecting scope, cost, schedule, benefits or governance increment the major version and require re-approval. |
| Retention | Retained for the life of the project plus the organisational records-retention period, in the Project Information and Document Register. |

# 8.  Instructions for Completion

Complete every field. Where a field is not applicable, enter "N/A" and state the reason — never leave a field blank.

- Record an assumption whenever the team proceeds on the basis of something not yet proven. The test is simple: if this turned out to be false, would the plan change?

- Write each assumption as a single, testable statement. Compound assumptions cannot be validated or tracked.

- Classify each assumption by category and by criticality. Criticality is determined by the consequence of the assumption proving false, not by how likely it is to be false.

- Assign a named validation owner and a validation due date to every assumption. An assumption with no owner will not be validated.

- Record how the assumption will be validated: the evidence required and the source of that evidence.

- Track the validation status: Open, Under Validation, Validated, Invalidated or Superseded. Never leave an assumption open indefinitely.

- Where an assumption is invalidated, immediately assess the impact, raise a risk or an issue with a cross-reference, and notify the affected estimate or plan owner.

- Link each assumption to the estimates, deliverables or plan elements that depend on it so that impact assessment is fast when validation fails.

- Review the log at every progress meeting. Assumptions past their validation date must be escalated, not carried forward silently.

- Present the log at every stage gate. An assumptions log with no invalidated assumptions across a long project usually indicates that validation is not actually taking place.

NOTE The live register is maintained in the IMTITHAL master Excel workbook (Assumptions_Log worksheet), which provides controlled dropdowns, date validation and conditional formatting for overdue and critical items. This document defines the controlled structure and the rules applied.

# 9.  Template — Project Assumptions Log

## Section A — Log Identification

| Project Name |  |
| --- | --- |
| Project Reference / ID |  |
| Project Manager |  |
| Log Version and Date |  |
| Total Assumptions Recorded |  |
| Open Assumptions |  |
| Overdue Validations |  |
| Critical Assumptions Outstanding |  |
| Status | ⟨ Not Started ¦ In Progress ¦ Under Review ¦ Approved ¦ Rejected ¦ On Hold ¦ Completed ¦ Cancelled ⟩ |

## Section B — Assumption Categories

| Category | Definition | Typical Validation Source |
| --- | --- | --- |
| Scope | Assumptions about what is included, excluded or already available | Requirements confirmation; stakeholder sign-off |
| Schedule | Assumptions about durations, sequencing, availability and lead times | Supplier confirmation; historical data |
| Cost | Assumptions about rates, prices, exchange rates and cost bases | Quotation; finance confirmation |
| Resource | Assumptions about availability, skills and productivity | Line manager confirmation |
| Technical | Assumptions about capability, performance, compatibility and capacity | Technical proof; vendor statement |
| Stakeholder | Assumptions about availability, support, decision speed and acceptance | Direct confirmation |
| External | Assumptions about suppliers, partners, markets and third parties | Contract; written confirmation |
| Regulatory | Assumptions about approvals, interpretations and compliance timelines | Regulator or legal confirmation |
| Organisational | Assumptions about structure, policy, process and priority stability | Executive confirmation |
| Benefit | Assumptions about adoption, take-up, volumes and behaviour change | Business owner confirmation |

## Section C — Assumptions Log

| Ref | Date Raised | Assumption Statement | Category | Raised By | Criticality | Impact if Invalid | Validation Method | Validation Owner | Validation Due | Status | Linked Risk / Issue |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| AS-01 | DD-MMM | The vendor will provide two integration engineers from 01-Oct | Resource | PM | Critical | Integration delayed by up to 8 weeks; G3 missed | Written confirmation in the contract schedule | Procurement Lead | DD-MMM | Open | RSK-004 |

## Section D — Dependency of Plan Elements on Assumptions

| Assumption Ref | Plan Element Affected | Nature of the Dependency | Element Owner | Re-planning Effort if Invalidated |
| --- | --- | --- | --- | --- |
| AS-01 | Integration work package estimate | Estimate assumes two dedicated engineers at stated productivity | Delivery Lead | Re-estimate and re-sequence; approximately 3 days |

## Section E — Invalidated Assumptions and Consequences

| Assumption Ref | Date Invalidated | What Proved to Be the Case | Impact Assessed | Action Taken | Risk / Issue Raised | Change Request Ref |
| --- | --- | --- | --- | --- | --- | --- |

## Section F — Assumption Review Record

| Review Date | Reviewed By | Assumptions Reviewed | Newly Raised | Validated | Invalidated | Overdue | Escalations Made |
| --- | --- | --- | --- | --- | --- | --- | --- |

# 10.  Approval and Authorisation

By signing below, each approver confirms that the content of this document has been reviewed, is accurate to the best of their knowledge, and is authorised for use within the project.

| Approval Role | Name | Position / Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Maintained by (Project Manager) |  |  |  |  |
| Reviewed by (PMO) |  |  |  |  |
| Critical assumptions acknowledged by (Project Sponsor) |  |  |  |  |

# 11.  Revision History

| Version | Date | Description of Change | Prepared / Revised By | Approved By |
| --- | --- | --- | --- | --- |
| 0.1 | DD-MMM-YYYY | Initial draft prepared for review | Project Manager | — |
| 0.9 | DD-MMM-YYYY | Reviewed by PMO; comments incorporated | PMO Analyst | — |
| 1.0 | 01-Sep-2026 | First approved and issued baseline | Project Manager | Project Sponsor (approves critical assumptions and accepts the resulting exposure) |

NOTE Rows shown in shaded italics are illustrative examples of how the revision history is completed. Replace them with the actual revision record.

# 12.  Notice and Disclaimer

PMI®, PMBOK®, PMP®, PMI-ACP® and PfMP® are registered marks of the Project Management Institute, Inc. This document is an original work product of IMTITHAL, developed in alignment with the principles, performance domains and focus areas described in the PMBOK® Guide – Eighth Edition. It is not issued, certified, endorsed or approved by PMI, and it does not reproduce PMI copyrighted text or proprietary PMI templates. Organisations remain responsible for tailoring this document to their own governance, contractual and regulatory obligations.