IMTITHAL PROJECT MANAGEMENT SYSTEM PMBOK® Guide – Eighth Edition Aligned

TOOLKIT 01  |  PROJECT INITIATION & GOVERNANCE

PROJECT STAGE / GATE APPROVAL FORM

Formal gate review submission, assessment and decision record

Document Reference:  IMT-PIG-022

| DOCUMENT CONTROL |  |  |  |
| --- | --- | --- | --- |
| File Name | IMT-PIG-022_Project_Stage_Gate_Approval_Form_v1.0.docx | Version | 1.0 |
| Document Owner | Project Management Office (PMO) | Document Status | Approved – Issued for Use |
| Approval Authority | The gate decision authority defined in the Governance Framework for the applicable tier and gate | Classification | Internal – Controlled Document |
| Effective Date | 01-Sep-2026 | Revision Date | 01-Sep-2026 |
| Next Review Date | 01-Sep-2027 | Review Frequency | Completed at each gate; the form itself is reviewed annually |

IMTITHAL Project Management System · Toolkit 01: Project Initiation & Governance This document is an original IMTITHAL work product developed in alignment with the concepts and practices of the PMBOK® Guide – Eighth Edition. PMI, PMBOK, PMP and PMI-ACP are marks of the Project Management Institute, Inc. IMTITHAL is not affiliated with, endorsed by, certified by, or approved by PMI. No PMI copyrighted text or proprietary PMI template is reproduced herein.

# 1.  Purpose

The Stage / Gate Approval Form is the instrument through which a project is formally reviewed at a defined decision point and authorised — or not — to proceed to the next phase. It records the evidence presented against the gate criteria, the independent assessment of that evidence, the continued viability of the business case, the risk and readiness position, the decision taken with its conditions, and the release of funding and resources for the next phase. It is the point at which the organisation deliberately re-decides to continue investing.

- Provides a structured, evidence-based decision point rather than a formality.

- Re-tests the continued viability, desirability and achievability of the investment.

- Records the decision, its conditions and the authority under which it was taken.

- Authorises the release of funding and resources for the next phase.

# 2.  When to Use

- At every stage gate defined in the Governance Framework for the applicable governance tier.

- Before committing significant expenditure or resources to a new phase.

- When a project has breached a tolerance and requires a formal continue, amend or terminate decision.

- When a project is proposed for early termination, suspension or restart.

- Where a gate decision was previously conditional, to confirm that conditions have been met.

# 3.  Responsibility and Approval

| Governance Role | Assignment | Description of Involvement |
| --- | --- | --- |
| Responsible (prepares) | Project Manager (prepares and submits); PMO (coordinates the review) | Prepares, populates and maintains the document; ensures accuracy and completeness of all fields. |
| Accountable (owns) | Project Sponsor | Single point of accountability for the quality, currency and control of the document. |
| Consulted | PMO, Finance, Risk, Quality, Legal/Contracts, business owners and technical disciplines as applicable | Provides subject-matter input before submission for approval. |
| Informed | Project team, affected business units, supporting functions, key external stakeholders | Receives the approved document through the controlled distribution list. |
| Approves | The gate decision authority defined in the Governance Framework for the applicable tier and gate | Formally authorises the document; approval is recorded in the Project Approval Register. |

# 4.  Required Inputs

- All artefacts required by the gate criteria for the applicable gate.

- Updated Business Case with the current cost, benefit and risk position.

- Current performance data: cost, schedule, scope, quality, risk and issue status.

- Initiation Checklist (IMT-PIG-004) for Gate 1, or the applicable readiness assessment for later gates.

- Independent assurance review report where required by the governance tier.

- Open risks, issues, dependencies, assumptions and change requests.

# 5.  Required Outputs

- A recorded gate decision with its conditions and the authority that took it.

- Authorisation, or refusal of authorisation, to proceed to the next phase.

- Release of funding and resources for the phase ahead.

- A conditions register tracked to closure, and an entry in the Approval Register.

- An updated project baseline where the gate re-baselines the project.

# 6.  PMBOK® Guide – Eighth Edition Alignment

This document has been designed in alignment with the following elements of the PMBOK® Guide – Eighth Edition. The alignment statement is provided for conceptual traceability only.

| Focus Area | Applies at the transition between focus areas and phases |
| --- | --- |
| Performance Domains | Governance (primary); Finance, Scope, Schedule, Risk, Stakeholders, Resources (all assessed) |
| Guiding Principles | Focus on value · Be an accountable leader · Embed quality into processes and deliverables · Adopt a holistic view |
| Tailoring Consideration | Adaptive projects satisfy gate evidence through release-level artefacts — product vision, prioritised and estimated backlog, increment demonstrations, release readiness evidence and empirical velocity — rather than through fixed baselines. Agree the evidence substitution with the PMO in advance of the gate, and record it in the Tailoring Assessment. |

# 7.  Review Frequency and Approval Requirements

| Review Frequency | Completed at each gate; the form itself is reviewed annually |
| --- | --- |
| Review Triggers | Change of sponsor or governance structure; change of delivery approach; stage-gate decision; material change to scope, cost, schedule, benefits or risk exposure; audit or assurance finding; organisational restructuring. |
| Approval Requirements | Decision taken by the authority defined in the Governance Framework, with quorum satisfied and the decision minuted. A conditional approval is effective only for the activities permitted by its conditions; unconditional proceed requires all conditions closed. |
| Change Control | Any change to an approved version requires a change request assessed through the project change control process. Minor editorial changes increment the minor version; changes affecting scope, cost, schedule, benefits or governance increment the major version and require re-approval. |
| Retention | Retained for the life of the project plus the organisational records-retention period, in the Project Information and Document Register. |

# 8.  Instructions for Completion

Complete every field. Where a field is not applicable, enter "N/A" and state the reason — never leave a field blank.

- Confirm the applicable gate and its criteria from the Governance Framework before preparing the submission. Gates differ by tier and by gate number.

- Complete Section B against each gate criterion, recording the evidence reference and a self-assessment. Do not submit a gate pack with criteria marked as met but unevidenced.

- Update the Business Case position in Section C. State the current forecast cost, benefit, NPV and payback against the approved baseline, and answer directly whether the investment remains viable.

- Report performance honestly in Section D. A gate review that presents a green status inconsistent with the underlying data destroys the credibility of the control and of the project manager.

- Complete the readiness assessment in Section E for the phase ahead, covering plan, resources, funding, capability, dependencies and stakeholder readiness.

- Summarise the risk and issue position in Section F, including the top risks facing the next phase and any risk requiring formal acceptance at the gate.

- Submit the pack to the PMO at least five working days before the review so that reviewers can read it. Papers tabled at the meeting cannot be properly assessed.

- Record the independent assurance opinion in Section G where the governance tier requires one.

- Record the decision in Section H with the date, the authority, the attendees, the conditions and the funding released. Conditions must have owners and due dates.

- Enter the decision in the Approval Register (IMT-PIG-021), communicate it to the team and stakeholders, and track every condition to closure in Section I.

NOTE A gate is a genuine decision point, not a progress report. If the only possible outcome of a gate review is approval, the control is not functioning and the organisation is not protecting its investment.

# 9.  Template — Project Stage / Gate Approval Form

## Section A — Gate Review Identification

| Project Name |  |
| --- | --- |
| Project Reference / ID |  |
| Gate Number and Name | ⟨ e.g. G2 — Planning / Baseline ⟩ |
| Gate Review Date | ⟨ DD-MMM-YYYY ⟩ |
| Governance Tier | ⟨ Tier 1 ¦ Tier 2 ¦ Tier 3 ¦ Fast-track ⟩ |
| Decision Authority | ⟨ per the Governance Framework ⟩ |
| Phase Being Closed |  |
| Phase Being Authorised |  |
| Funding Requested for the Next Phase | ⟨ currency and amount ⟩ |
| Independent Assurance Required | ⟨ Yes ¦ No ⟩ |
| Submission Date |  |
| Status | ⟨ Not Started ¦ In Progress ¦ Under Review ¦ Approved ¦ Rejected ¦ On Hold ¦ Completed ¦ Cancelled ⟩ |

## Section B — Gate Criteria Assessment

| Ref | Gate Criterion | Evidence Presented | Evidence Reference | Self-Assessment | Reviewer Assessment | Comment |
| --- | --- | --- | --- | --- | --- | --- |
| GC-01 | Scope baselined and approved | Approved scope structure and scope statement | DR-021 v1.0 | Met | Met | No exceptions |

## Section C — Business Case Re-Test

| Measure | Approved Baseline | Current Forecast | Variance | Within Tolerance |
| --- | --- | --- | --- | --- |
| Total investment cost |  |  |  |  |
| Total quantified annual benefit |  |  |  |  |
| Net present value |  |  |  |  |
| Payback period |  |  |  |  |
| First benefit realisation date |  |  |  |  |
| Completion date |  |  |  |  |

| C1. Is the investment still viable (value exceeds cost and risk)? | ⟨ Yes ¦ No, with reasoning ⟩ |
| --- | --- |
| C2. Is it still desirable (the need still exists)? | ⟨ Yes ¦ No ⟩ |
| C3. Is it still achievable (capability and capacity exist)? | ⟨ Yes ¦ No ⟩ |
| C4. Has the strategic context changed? |  |
| C5. Recommendation on continued investment |  |

## Section D — Performance Position at the Gate

| Dimension | Baseline | Actual / Forecast | Variance | RAG | Explanation |
| --- | --- | --- | --- | --- | --- |
| Scope delivered to date |  |  |  |  |  |
| Schedule |  |  |  |  |  |
| Cost incurred to date |  |  |  |  |  |
| Forecast cost at completion |  |  |  |  |  |
| Quality / defect position |  |  |  |  |  |
| Benefit forecast |  |  |  |  |  |
| Resource utilisation |  |  |  |  |  |

## Section E — Readiness for the Next Phase

| Readiness Area | Assessment | Evidence | Gaps Identified | Mitigating Action | Owner | RAG |
| --- | --- | --- | --- | --- | --- | --- |
| Plan for the next phase | Complete and resourced | Phase plan v1.2 | None | — | PM | Green |

NOTE Recommended readiness areas: plan for the next phase · funding · resources and capability · supplier arrangements · dependencies confirmed · technical environments · governance arrangements · stakeholder and organisational readiness · operational readiness (later gates).

## Section F — Risk and Issue Position

| Ref | Top Risks / Issues for the Next Phase | Type | Exposure | Response | Owner | Acceptance Required at this Gate |
| --- | --- | --- | --- | --- | --- | --- |

| Total open risks |  |
| --- | --- |
| Risks above appetite requiring acceptance |  |
| Total open issues |  |
| Issues requiring escalation at this gate |  |
| Open change requests |  |
| Overdue dependencies |  |

## Section G — Independent Assurance Opinion

| Assurance Reviewer | ⟨ name and organisation ⟩ |
| --- | --- |
| Review Date |  |
| Overall Assurance Rating | ⟨ Green ¦ Amber-Green ¦ Amber ¦ Amber-Red ¦ Red ⟩ |
| Principal Findings |  |
| Recommendations |  |
| Recommendations Accepted by the Project | ⟨ Yes ¦ Partially ¦ No, with reasoning ⟩ |
| Report Reference |  |

## Section H — Gate Decision

| H1. Decision | ⟨ Proceed ¦ Proceed with conditions ¦ Hold pending actions ¦ Re-plan and resubmit ¦ Terminate ⟩ |
| --- | --- |
| H2. Decision Date |  |
| H3. Decision Authority | ⟨ body or role ⟩ |
| H4. Attendees and Quorum Confirmed |  |
| H5. Rationale for the Decision |  |
| H6. Funding Released for the Next Phase | ⟨ currency and amount ⟩ |
| H7. Resources Authorised |  |
| H8. Tolerances Set for the Next Phase | ⟨ cost, schedule, scope, benefit ⟩ |
| H9. Next Gate and Target Date |  |
| H10. Approval Register Reference |  |
| H11. Minute Reference |  |

## Section I — Conditions of Approval

| Ref | Condition | Owner | Due Date | Evidence to Close | Status | Date Closed | Confirmed By |
| --- | --- | --- | --- | --- | --- | --- | --- |
| GC-01 | Confirm the vendor resource commitment in writing | Procurement Lead | DD-MMM | Signed contract schedule | Open |  |  |

## Section J — Communication of the Decision

| Audience | Message | Channel | Owner | Date Issued |
| --- | --- | --- | --- | --- |

# 10.  Approval and Authorisation

By signing below, each approver confirms that the content of this document has been reviewed, is accurate to the best of their knowledge, and is authorised for use within the project.

| Approval Role | Name | Position / Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Submitted by (Project Manager) |  |  |  |  |
| Endorsed by (Project Sponsor) |  |  |  |  |
| Assured by (Independent Reviewer) |  |  |  |  |
| Decision recorded by (PMO) |  |  |  |  |
| Approved by (Gate Decision Authority) |  |  |  |  |

# 11.  Revision History

| Version | Date | Description of Change | Prepared / Revised By | Approved By |
| --- | --- | --- | --- | --- |
| 0.1 | DD-MMM-YYYY | Initial draft prepared for review | Project Manager | — |
| 0.9 | DD-MMM-YYYY | Reviewed by PMO; comments incorporated | PMO Analyst | — |
| 1.0 | 01-Sep-2026 | First approved and issued baseline | Project Manager | The gate decision authority defined in the Governance Framework for the applicable tier and gate |

NOTE Rows shown in shaded italics are illustrative examples of how the revision history is completed. Replace them with the actual revision record.

# 12.  Notice and Disclaimer

PMI®, PMBOK®, PMP®, PMI-ACP® and PfMP® are registered marks of the Project Management Institute, Inc. This document is an original work product of IMTITHAL, developed in alignment with the principles, performance domains and focus areas described in the PMBOK® Guide – Eighth Edition. It is not issued, certified, endorsed or approved by PMI, and it does not reproduce PMI copyrighted text or proprietary PMI templates. Organisations remain responsible for tailoring this document to their own governance, contractual and regulatory obligations.