IMTITHAL PROJECT MANAGEMENT SYSTEM PMBOK® Guide – Eighth Edition Aligned

TOOLKIT 01  |  PROJECT INITIATION & GOVERNANCE

PROJECT KICK-OFF MEETING MINUTES

Formal record of the kick-off meeting, agreements, actions and decisions

Document Reference:  IMT-PIG-024

| DOCUMENT CONTROL |  |  |  |
| --- | --- | --- | --- |
| File Name | IMT-PIG-024_Project_Kick_Off_Meeting_Minutes_v1.0.docx | Version | 1.0 |
| Document Owner | Project Management Office (PMO) | Document Status | Approved – Issued for Use |
| Approval Authority | Project Sponsor (as chair); confirmed by attendees at the first progress review | Classification | Internal – Controlled Document |
| Effective Date | 01-Sep-2026 | Revision Date | 01-Sep-2026 |
| Next Review Date | 01-Sep-2027 | Review Frequency | Issued once per kick-off; actions tracked at every progress review until closed |

IMTITHAL Project Management System · Toolkit 01: Project Initiation & Governance This document is an original IMTITHAL work product developed in alignment with the concepts and practices of the PMBOK® Guide – Eighth Edition. PMI, PMBOK, PMP and PMI-ACP are marks of the Project Management Institute, Inc. IMTITHAL is not affiliated with, endorsed by, certified by, or approved by PMI. No PMI copyrighted text or proprietary PMI template is reproduced herein.

# 1.  Purpose

The Kick-Off Meeting Minutes provide the formal record of what was presented, discussed, agreed and decided at the project mobilisation meeting, together with the actions raised, their owners and their due dates, and the risks, assumptions, constraints and dependencies newly identified. It converts the kick-off from a shared conversation into a documented set of commitments, and it is the reference used when understanding later diverges — as it reliably does.

- Records agreements and commitments made in front of the whole team.

- Captures actions with named owners and due dates, and tracks them to closure.

- Transfers newly identified risks, assumptions, constraints and dependencies into the registers.

- Provides the reference record for anyone joining the project subsequently.

# 2.  When to Use

- Immediately after the kick-off meeting, issued within two working days.

- At the first progress review, to confirm that actions have progressed.

- When onboarding a new team member, as part of the induction pack.

- When an agreement made at kick-off is later disputed or forgotten.

# 3.  Responsibility and Approval

| Governance Role | Assignment | Description of Involvement |
| --- | --- | --- |
| Responsible (prepares) | Project Manager or a designated minute taker | Prepares, populates and maintains the document; ensures accuracy and completeness of all fields. |
| Accountable (owns) | Project Manager | Single point of accountability for the quality, currency and control of the document. |
| Consulted | PMO, Finance, Risk, Quality, Legal/Contracts, business owners and technical disciplines as applicable | Provides subject-matter input before submission for approval. |
| Informed | Project team, affected business units, supporting functions, key external stakeholders | Receives the approved document through the controlled distribution list. |
| Approves | Project Sponsor (as chair); confirmed by attendees at the first progress review | Formally authorises the document; approval is recorded in the Project Approval Register. |

# 4.  Required Inputs

- Kick-Off Meeting Agenda (IMT-PIG-023) and the pre-reading pack.

- Attendance record and apologies.

- Notes, flip charts and captured output from the facilitated sessions.

- Presentation materials used in the meeting.

- Existing registers, so that new entries can be assigned the correct references.

# 5.  Required Outputs

- Approved minutes circulated to all attendees and invitees.

- A tracked action register with owners and due dates.

- New entries in the Risk Register, Assumptions Log, Constraints Log and Dependencies Register.

- A documented record of agreed ways of working and team norms.

- Identified open questions carried forward for resolution.

# 6.  PMBOK® Guide – Eighth Edition Alignment

This document has been designed in alignment with the following elements of the PMBOK® Guide – Eighth Edition. The alignment statement is provided for conceptual traceability only.

| Focus Area | Initiating (transition into Planning and Executing) |
| --- | --- |
| Performance Domains | Stakeholders (primary); Governance, Resources, Risk (supporting) |
| Guiding Principles | Be an accountable leader · Build an empowered culture · Embed quality into processes |
| Tailoring Consideration | Where the kick-off includes the first iteration planning, record the iteration goal, the committed backlog items and the definition of done in Section H rather than in a separate record. |

# 7.  Review Frequency and Approval Requirements

| Review Frequency | Issued once per kick-off; actions tracked at every progress review until closed |
| --- | --- |
| Review Triggers | Change of sponsor or governance structure; change of delivery approach; stage-gate decision; material change to scope, cost, schedule, benefits or risk exposure; audit or assurance finding; organisational restructuring. |
| Approval Requirements | Minutes are issued in draft within two working days, and are confirmed as an accurate record at the first progress review. Material corrections are recorded as an amendment rather than by silently revising the issued minutes. |
| Change Control | Any change to an approved version requires a change request assessed through the project change control process. Minor editorial changes increment the minor version; changes affecting scope, cost, schedule, benefits or governance increment the major version and require re-approval. |
| Retention | Retained for the life of the project plus the organisational records-retention period, in the Project Information and Document Register. |

# 8.  Instructions for Completion

Complete every field. Where a field is not applicable, enter "N/A" and state the reason — never leave a field blank.

- Take notes against the agenda structure during the meeting so that the record maps directly to the agenda items.

- Record decisions and agreements in Section D, distinguishing what was agreed from what was merely discussed. This distinction is what makes minutes useful later.

- Capture every action in Section E with a specific description, a single named owner and a due date. An action owned by a group is an action owned by no one.

- Transfer newly identified risks, assumptions, constraints and dependencies into Section F, assign register references, and enter them into the live registers on the same day.

- Record the agreed ways of working in Section G as commitments, using the wording the team actually agreed rather than a paraphrase.

- Record open questions and unresolved matters in Section H with an owner and a resolution date. Kick-off meetings always leave open questions; concealing them does not resolve them.

- Record any concerns raised in Section I. A concern raised at kick-off and then omitted from the minutes will recur later as an issue, with the added problem that it was dismissed once already.

- Issue the draft minutes within two working days to every attendee and invitee, including those who sent apologies.

- Confirm the minutes at the first progress review and record the confirmation. Track all actions to closure in Section E.

- File the confirmed minutes in the Project Information and Document Register and include them in the onboarding pack.

# 9.  Template — Project Kick-Off Meeting Minutes

## Section A — Meeting Details

| Project Name |  |
| --- | --- |
| Project Reference / ID |  |
| Meeting | ⟨ Project Kick-Off Meeting ⟩ |
| Date and Time |  |
| Location / Channel |  |
| Chair |  |
| Facilitator |  |
| Minute Taker |  |
| Minutes Issued On |  |
| Minutes Confirmed On |  |
| Status | ⟨ Not Started ¦ In Progress ¦ Under Review ¦ Approved ¦ Rejected ¦ On Hold ¦ Completed ¦ Cancelled ⟩ |

## Section B — Attendance

| Name | Role | Organisation | Attended | Apologies | Deputy Attended |
| --- | --- | --- | --- | --- | --- |

## Section C — Record of Discussion by Agenda Item

| Item | Agenda Topic | Key Points Presented | Questions Raised | Responses Given |
| --- | --- | --- | --- | --- |
| 4 | Project charter walkthrough | Objectives, scope boundaries, funding envelope and PM authority presented | Is the December freeze reflected in the plan? | Yes; deployment planned for January and recorded as constraint CN-01 |

## Section D — Decisions and Agreements

| Ref | Decision or Agreement | Rationale | Agreed By | Effective From | Recorded In |
| --- | --- | --- | --- | --- | --- |
| KD-01 | Two-week iterations with a monthly release cadence | Balances feedback frequency with the operational release window | All attendees | Immediately | Approach Selection Form |

## Section E — Actions Raised

| Ref | Action | Owner | Due Date | Priority | Status | Date Closed | Closure Evidence |
| --- | --- | --- | --- | --- | --- | --- | --- |
| KA-01 | Confirm vendor resource availability in writing | Procurement Lead | DD-MMM | High | Open |  |  |

## Section F — Risks, Assumptions, Constraints and Dependencies Identified

| Ref | Type | Description | Raised By | Owner Assigned | Register Entered | Register Ref |
| --- | --- | --- | --- | --- | --- | --- |
| KR-01 | Risk | Test environment may not be available for the planned test window | Test Lead | Test Lead | Risk Register | RSK-009 |

## Section G — Ways of Working Agreed

| Topic | Agreement Reached | Applies To | Effective From |
| --- | --- | --- | --- |
| Escalation response time | Escalations acknowledged within one working day and resolved or re-escalated within five | All team members | Immediately |

## Section H — Open Questions and Matters Carried Forward

| Ref | Open Question | Raised By | Owner | Resolution Route | Resolve By | Status |
| --- | --- | --- | --- | --- | --- | --- |

## Section I — Concerns Raised

| Ref | Concern | Raised By | Response Given in the Meeting | Further Action | Owner |
| --- | --- | --- | --- | --- | --- |

## Section J — Next Steps

| Immediate Priorities (first 30 days) |  |
| --- | --- |
| Next Milestone and Date |  |
| Date of the First Progress Review |  |
| Next Governance Meeting |  |
| Next Stage Gate and Target Date |  |
| Distribution List for these Minutes |  |

# 10.  Approval and Authorisation

By signing below, each approver confirms that the content of this document has been reviewed, is accurate to the best of their knowledge, and is authorised for use within the project.

| Approval Role | Name | Position / Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Minuted by (Minute Taker) |  |  |  |  |
| Reviewed by (Project Manager) |  |  |  |  |
| Confirmed by (Project Sponsor / Chair) |  |  |  |  |

# 11.  Revision History

| Version | Date | Description of Change | Prepared / Revised By | Approved By |
| --- | --- | --- | --- | --- |
| 0.1 | DD-MMM-YYYY | Initial draft prepared for review | Project Manager | — |
| 0.9 | DD-MMM-YYYY | Reviewed by PMO; comments incorporated | PMO Analyst | — |
| 1.0 | 01-Sep-2026 | First approved and issued baseline | Project Manager | Project Sponsor (as chair); confirmed by attendees at the first progress review |

NOTE Rows shown in shaded italics are illustrative examples of how the revision history is completed. Replace them with the actual revision record.

# 12.  Notice and Disclaimer

PMI®, PMBOK®, PMP®, PMI-ACP® and PfMP® are registered marks of the Project Management Institute, Inc. This document is an original work product of IMTITHAL, developed in alignment with the principles, performance domains and focus areas described in the PMBOK® Guide – Eighth Edition. It is not issued, certified, endorsed or approved by PMI, and it does not reproduce PMI copyrighted text or proprietary PMI templates. Organisations remain responsible for tailoring this document to their own governance, contractual and regulatory obligations.