IMTITHAL PROJECT MANAGEMENT SYSTEM PMBOK® Guide – Eighth Edition Aligned

TOOLKIT 01  |  PROJECT INITIATION & GOVERNANCE

PROJECT MANAGEMENT PLAN INDEX

Controlled index of the project management plan and its subsidiary components

Document Reference:  IMT-PIG-025

| DOCUMENT CONTROL |  |  |  |
| --- | --- | --- | --- |
| File Name | IMT-PIG-025_Project_Management_Plan_Index_v1.0.docx | Version | 1.0 |
| Document Owner | Project Management Office (PMO) | Document Status | Approved – Issued for Use |
| Approval Authority | Project Sponsor approves the integrated plan; each component is approved by its stated approval authority | Classification | Internal – Controlled Document |
| Effective Date | 01-Sep-2026 | Revision Date | 01-Sep-2026 |
| Next Review Date | 01-Sep-2027 | Review Frequency | At every stage gate, and whenever any component is re-issued |

IMTITHAL Project Management System · Toolkit 01: Project Initiation & Governance This document is an original IMTITHAL work product developed in alignment with the concepts and practices of the PMBOK® Guide – Eighth Edition. PMI, PMBOK, PMP and PMI-ACP are marks of the Project Management Institute, Inc. IMTITHAL is not affiliated with, endorsed by, certified by, or approved by PMI. No PMI copyrighted text or proprietary PMI template is reproduced herein.

# 1.  Purpose

The Project Management Plan Index defines the structure and composition of the project management plan: which subsidiary plans and baselines are included, which are tailored out, who owns and approves each component, the version and status of each, and how the components integrate with one another. It ensures the plan is a coherent, controlled and integrated whole rather than a collection of separately produced documents, and it is the master reference for the plan's completeness at each gate.

- Defines the composition of the project management plan for this project.

- Records ownership, approval authority, version and status for every component.

- Makes tailoring decisions visible at the level of individual plan components.

- Provides the completeness check applied at the planning gate.

# 2.  When to Use

- During planning, when the project management plan is being assembled.

- At the planning gate, to demonstrate the completeness and integration of the plan.

- Whenever a plan component is updated, to maintain version control across the whole plan.

- When onboarding a team member who needs to navigate the plan.

- During assurance review or audit of planning completeness.

# 3.  Responsibility and Approval

| Governance Role | Assignment | Description of Involvement |
| --- | --- | --- |
| Responsible (prepares) | Project Manager | Prepares, populates and maintains the document; ensures accuracy and completeness of all fields. |
| Accountable (owns) | Project Manager | Single point of accountability for the quality, currency and control of the document. |
| Consulted | PMO, Finance, Risk, Quality, Legal/Contracts, business owners and technical disciplines as applicable | Provides subject-matter input before submission for approval. |
| Informed | Project team, affected business units, supporting functions, key external stakeholders | Receives the approved document through the controlled distribution list. |
| Approves | Project Sponsor approves the integrated plan; each component is approved by its stated approval authority | Formally authorises the document; approval is recorded in the Project Approval Register. |

# 4.  Required Inputs

- Approved Project Charter and the objectives and success criteria.

- Approach Selection Form (IMT-PIG-015) and Tailoring Assessment (IMT-PIG-017).

- Organisational methodology and the standard plan component set.

- Governance Framework requirements for the applicable governance tier.

- Component plans produced by their respective owners.

# 5.  Required Outputs

- A controlled index of all plan components with owner, approver, version and status.

- Documented tailoring decisions at component level.

- An integration map showing how components relate to one another.

- A planning completeness assessment supporting the planning gate.

# 6.  PMBOK® Guide – Eighth Edition Alignment

This document has been designed in alignment with the following elements of the PMBOK® Guide – Eighth Edition. The alignment statement is provided for conceptual traceability only.

| Focus Area | Planning; maintained through Monitoring and Controlling |
| --- | --- |
| Performance Domains | Governance (primary); all performance domains represented through their component plans |
| Guiding Principles | Adopt a holistic view · Embed quality into processes and deliverables · Be an accountable leader |
| Tailoring Consideration | Small or low-complexity projects may merge several components into a single integrated plan document; record the merge in the tailoring column rather than omitting the component silently. Adaptive projects substitute product vision, roadmap, backlog management approach, release plan and definition of done for some predictive components — record the substitution explicitly. |

# 7.  Review Frequency and Approval Requirements

| Review Frequency | At every stage gate, and whenever any component is re-issued |
| --- | --- |
| Review Triggers | Change of sponsor or governance structure; change of delivery approach; stage-gate decision; material change to scope, cost, schedule, benefits or risk exposure; audit or assurance finding; organisational restructuring. |
| Approval Requirements | The integrated plan is approved by the Project Sponsor at the planning gate. Each component is approved by its own stated approval authority before inclusion. |
| Change Control | Any change to an approved version requires a change request assessed through the project change control process. Minor editorial changes increment the minor version; changes affecting scope, cost, schedule, benefits or governance increment the major version and require re-approval. |
| Retention | Retained for the life of the project plus the organisational records-retention period, in the Project Information and Document Register. |

# 8.  Instructions for Completion

Complete every field. Where a field is not applicable, enter "N/A" and state the reason — never leave a field blank.

- Determine the required component set from the Governance Framework and the approved Tailoring Assessment before assembling the plan.

- For each component in Section B, record the owner, the approval authority, the current version, the status and the date of last approval.

- Record the tailoring decision for every component: Full, Reduced, Merged, Substituted or Omitted, with a justification for anything other than Full.

- Do not leave a component blank. A component that does not apply is recorded as Omitted with a justification, so that the reader knows the omission was deliberate.

- Complete the integration map in Section C. Identify where a change in one component forces a change in another, so that plan integrity is maintained under change.

- Record the baselines in Section D with their approval date and reference. The baselines are the control reference for all subsequent variance measurement.

- Use Section E as the planning completeness check before the planning gate, and resolve every gap or record it as an accepted exception.

- Maintain version control across the whole plan. When a component is re-issued, update this index and assess the impact on related components.

- Publish the index with the plan so that readers can navigate the plan and confirm they are reading current versions.

- Review at every gate and re-issue the index whenever the component set changes.

# 9.  Template — Project Management Plan Index

## Section A — Plan Identification

| Project Name |  |
| --- | --- |
| Project Reference / ID |  |
| Project Manager |  |
| Delivery Approach | ⟨ Predictive ¦ Agile ¦ Hybrid ⟩ |
| Governance Tier |  |
| Plan Version and Date |  |
| Components Applicable |  |
| Components Approved |  |
| Plan Status | ⟨ Not Started ¦ In Progress ¦ Under Review ¦ Approved ¦ Rejected ¦ On Hold ¦ Completed ¦ Cancelled ⟩ |

## Section B — Plan Component Index

| # | Plan Component | Owner | Approval Authority | Version | Status | Tailoring | Reference / Location |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Plan introduction, scope and life cycle description | Project Manager | Sponsor |  |  |  |  |
| 2 | Delivery approach and tailoring statement | Project Manager | PMO |  |  |  |  |
| 3 | Governance and decision-making arrangements | Project Manager | Sponsor |  |  |  |  |
| 4 | Scope management plan | Project Manager | Sponsor |  |  |  |  |
| 5 | Requirements management plan | Business Analyst | Business Owner |  |  |  |  |
| 6 | Scope structure and scope statement | Project Manager | Sponsor |  |  |  |  |
| 7 | Schedule management plan | Project Manager | Sponsor |  |  |  |  |
| 8 | Project schedule and milestone plan | Planner | Sponsor |  |  |  |  |
| 9 | Financial management plan | Project Manager | Finance |  |  |  |  |
| 10 | Cost estimate, budget and cash-flow profile | Project Manager | Finance |  |  |  |  |
| 11 | Resource management plan | Project Manager | Sponsor |  |  |  |  |
| 12 | Quality management plan | Quality Lead | Sponsor |  |  |  |  |
| 13 | Risk management plan | Project Manager | Sponsor |  |  |  |  |
| 14 | Risk register and response plans | Project Manager | Sponsor |  |  |  |  |
| 15 | Issue management approach | Project Manager | PMO |  |  |  |  |
| 16 | Stakeholder engagement plan | Project Manager | Sponsor |  |  |  |  |
| 17 | Communications management plan | Project Manager | Sponsor |  |  |  |  |
| 18 | Sourcing strategy and procurement plan | Procurement Lead | Procurement |  |  |  |  |
| 19 | Supplier management approach | Project Manager | Procurement |  |  |  |  |
| 20 | Change control procedure | Project Manager | Sponsor |  |  |  |  |
| 21 | Configuration and version management approach | PMO | PMO |  |  |  |  |
| 22 | Information and document management approach | PMO | PMO |  |  |  |  |
| 23 | Benefits realisation plan | Business Owner | Sponsor |  |  |  |  |
| 24 | Organisational change and adoption plan | Change Manager | Business Owner |  |  |  |  |
| 25 | Operational readiness and transition plan | Readiness Lead | Receiving function |  |  |  |  |
| 26 | Test and verification approach | Test Lead | Quality Lead |  |  |  |  |
| 27 | Release and deployment plan | Delivery Lead | Sponsor |  |  |  |  |
| 28 | Health, safety, security and sustainability plan | HSSE Lead | Compliance |  |  |  |  |
| 29 | Performance measurement and reporting approach | Project Manager | PMO |  |  |  |  |
| 30 | Closure and handover approach | Project Manager | Sponsor |  |  |  |  |
| 31 | Product vision and roadmap (adaptive) | Product Owner | Sponsor |  |  |  |  |
| 32 | Backlog management and prioritisation approach (adaptive) | Product Owner | Sponsor |  |  |  |  |
| 33 | Definition of done and working agreements (adaptive) | Team | Project Manager |  |  |  |  |

NOTE Tailoring values: Full · Reduced · Merged (state the target component) · Substituted (state the substitute) · Omitted (state the justification). Every component must carry a value.

## Section C — Component Integration Map

| Component | Depends On | Feeds Into | Nature of the Integration | Impact of a Change |
| --- | --- | --- | --- | --- |
| Schedule | Scope structure; resource plan | Budget; cash-flow profile | Activity durations depend on resource availability and productivity | A schedule change re-profiles cost and cash flow |

## Section D — Baselines

| Baseline | Approved On | Version | Approved By | Re-baselined On | Change Reference |
| --- | --- | --- | --- | --- | --- |
| Scope baseline |  |  |  |  |  |
| Schedule baseline |  |  |  |  |  |
| Cost baseline |  |  |  |  |  |
| Performance measurement baseline |  |  |  |  |  |
| Benefit baseline |  |  |  |  |  |
| Quality baseline |  |  |  |  |  |

## Section E — Planning Completeness Check

| Completeness Check | Yes / No | Evidence | Gap | Action and Owner |
| --- | --- | --- | --- | --- |
| Every applicable component is produced and approved |  |  |  |  |
| Every omission is justified in the Tailoring Assessment |  |  |  |  |
| All baselines are approved and under change control |  |  |  |  |
| Components are mutually consistent (no contradictions) |  |  |  |  |
| The schedule is resourced and the budget is phased to match |  |  |  |  |
| Risks and dependencies are reflected in the schedule and budget |  |  |  |  |
| Benefits are traceable to scope and to the schedule |  |  |  |  |
| The plan is achievable within the recorded constraints |  |  |  |  |
| The plan has been reviewed by those who must execute it |  |  |  |  |

## Section F — Plan Version Control

| Plan Version | Date | Components Changed | Reason | Change Reference | Approved By |
| --- | --- | --- | --- | --- | --- |

# 10.  Approval and Authorisation

By signing below, each approver confirms that the content of this document has been reviewed, is accurate to the best of their knowledge, and is authorised for use within the project.

| Approval Role | Name | Position / Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Prepared by (Project Manager) |  |  |  |  |
| Reviewed by (PMO) |  |  |  |  |
| Approved by (Project Sponsor) |  |  |  |  |

# 11.  Revision History

| Version | Date | Description of Change | Prepared / Revised By | Approved By |
| --- | --- | --- | --- | --- |
| 0.1 | DD-MMM-YYYY | Initial draft prepared for review | Project Manager | — |
| 0.9 | DD-MMM-YYYY | Reviewed by PMO; comments incorporated | PMO Analyst | — |
| 1.0 | 01-Sep-2026 | First approved and issued baseline | Project Manager | Project Sponsor approves the integrated plan; each component is approved by its stated approval authority |

NOTE Rows shown in shaded italics are illustrative examples of how the revision history is completed. Replace them with the actual revision record.

# 12.  Notice and Disclaimer

PMI®, PMBOK®, PMP®, PMI-ACP® and PfMP® are registered marks of the Project Management Institute, Inc. This document is an original work product of IMTITHAL, developed in alignment with the principles, performance domains and focus areas described in the PMBOK® Guide – Eighth Edition. It is not issued, certified, endorsed or approved by PMI, and it does not reproduce PMI copyrighted text or proprietary PMI templates. Organisations remain responsible for tailoring this document to their own governance, contractual and regulatory obligations.